	[image: image1.png]CATCO




	[image: image2.jpg]



	[image: image3.png]» O
U
traveline

public transport info







Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-001 v0.4

	Submitter/Owner
	Name: John Prince

Organisation: South Yorks PTE / Yorkshire Traveline

Email address: John.Prince@sypte.co.uk

	Title/Short description
	National Operator Code Database

	Issue description
	Within ATCO.cif, a code (max four chars) exists to identify operators, in addition to operator description (Operator Legal Name) and trading name (Operator Short Form (for publicity)).

Historically, this code has been generated / allocated locally by Local Authorities (LAs) with no regard to a wider regional or national picture. The result is that the same code means different operators across all LAs and some operators have been allocated different codes in different LAs.

One compounding factor is that some LAs have not understood the difference between Operator and Trading Name (to use the VOSA terms) and sometimes codes have been allocated to the one, and sometimes to the other.

In order to be able to combine timetables that cross reference journeys, and to tie in with AVL data , it is desirable to have unique journey identifiers.

It is proposed that .a national Operator data model be developed. This will include both a systematic way of identifying operators and also a richer model which captures the relationship between different operator parent and subsidiary companies. 

The TXC schema already includes a base operator model and can already be used to exchange data about one or more operators independently of other data. This model should be extended to include the new aspects covered by the new system.

If an operator database is developed, a web service could be provided to allow the validation of operator references.

See the Paper [U3] which presents a rough draft model

See also changes PTIC-039 and PTIC-042,

	Issue manifestation
	The result is that the exchange and matching of data in:

· National Public Transport Data Repository (NPTDR)

· National Coach Service Database (NCSD)

· Transport Direct / JourneyWeb

· Electronic Bus Service Registrations (EBSR)

cannot take place simply and automatically because the operator cannot be identified unambiguously and to enable it at all, translation tables have been developed and must now be maintained. Currently for instance it is not possible in Yorkshire to manage the codes for Lincolnshire Road Car Co Ltd satisfactorily for the filtering out of duplicated cross-border services on import of NCSD although this is expected to be resolved eventually. And in East Midlands the code for Viscount Bus & Coach Co Ltd is being changed manually after import of Electronic Registrations by LA.

Information about operating relationships is not available in electronic format 

This makes it difficult to understand the relationship between registered timetables. There is no guaranteed unique national identifier of operators and therefore of timetables except using the VOSA registration number



	Issue severity
	The translation tables and manual interventions are seen as a risk to the continued smooth working of data exchange, an unnecessary consumption of resource and a risk to the reliable use of data.

	Priority code
	2 / B3

	Response options
	A national database of operator codes should be established and maintained. Its scope should be limited leaving VOSA as the prime repository of operator details such as operator names and addresses, licence numbers, operating centres and key operator personnel. The most limited scope of the database would be to hold a code (max four chars) which was the direct and one to one equivalent of the licence number on VOSA; this would enable the operator to be unambiguously determined from the code. Address or similar details might be duplicated on the database to aid differentiation between operators of similar name.

A more extensive scope would be to incorporate in the code and the database the differentiation between trading names which has in the past been the source of some confusion and which would allow Traveline and others to give out information incorporating the validity of tickets and passes when this is based on operator trading name.

Both of the above options have their main benefit in an ATCO.cif context in the sense that TransXChange allows for the licence number and a trading name to be transmitted.

The proposal recognises that LAs will likely wish to retain codes already in use locally and therefore accepts that translation tables might persist locally; but the doubt as to meaning when data is exchanged between regions and nationally will be removed.

The maintenance is envisaged to be on the internet by authorised users limited by password-controlled access. A csv download would be available to all.

	Response actor
	DfT / Transport Direct expect to fund the development and running of the database but this is constrained by the usual considerations of business case cost and benefit analysis.

	Respondent code
	Traveline 

	Issue progress
	Feb 09 - Issue submitted and accepted for further action by PTIC (Feb 09).

May 09 – Concerns raised over issue complexity, specifically the questions of whether there should be a database, and what the consequences were for TransXChange. Issue to be discussed further at next meeting.

Mar 10 – Funding for PTIC-001 approved as part of Transport Direct National Codes Project

April 10: Issue revisited by PTIC. Transport Direct reported that Traveline were taking this forward.

	Status code
	Funding for Issue Approved 


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-002 v0.3

	Submitter/Owner
	Name: Martyn Lewis

Organisation: Stagecoach

Email address: martyn.lewis@stagecoachbus.com

	Title/Short description
	Require the ability to add frequency interval flags to mid route sections of a timetable.

	Issue description
	Currently we can only assign frequency properties to a whole journey in a timetable. In practice there are sometimes journeys where frequent intervals only apply over part of the journey.

	Issue manifestation
	Timetables that have frequency based sections are wrongly shown either without a frequency section, or entirely as a frequency section.

	Issue severity
	A workaround is use of manual attachment detailing where frequent service applies -however there is a risk of this been over looked, and it does not meet all the needs of some RTI suppliers.

	Priority code
	3 / B3

	Response options
	The requirement is to be able to specify that just part of a journey is Frequency based, rather than the whole journey. 

 To do this a means of frequency based flag will need to be supported on the VehicleJourneyTimingLinks for each affected VehicleJourney as well as at the Journey level. Where multiple journeys are shown as a single journey using a common The Frequency EndTime will need to be omitted on individual journeys

Note that whether a service (or part of it) is Frequency based is distinct from whether it is formally classified as a Frequent service for registration. From a regulatory point of view, if any part of a service Frequent Service, then the journey as a whole will be classified as Frequent Service. 

	Response actor
	DfT/ TD: National standard needs enhancing to allow this facility.

	Respondent code
	Transport Direct

	Issue progress
	Feb 09: Submitted and accepted by PTIC. A Technical Response is now required.

May 09: Issue accepted for further action (Band B3)

Mar 10: Funding for Issue PTIC-002 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-003 v0.3

	Submitter/Owner
	Name: Martyn Lewis

Organisation: Stagecoach

Email address: martyn.lewis@stagecoachbus.com

	Title/Short description
	Service Type element – unable to combine service type descriptions

	Issue description
	Service Type element. It lists all the possibilities (eg Limited Stop, Normal Stopping, Hail & Ride etc) but the combinations are very limited - only the values of School/Works or Rural Service can be combined with one of the others. Therefore you can't have Normal Stopping and Hail & Ride together. We agreed with VOSA that we would work round this by ticking the one appropriate to the majority of the route and mention the other type in Service Description.
Other permitted Service Types not mentioned are: 

· Flexible Service;

· Excursion or Tour;

· Other service

Whilst it is unlikely that Excursion and Tour would be combined with anything else, there are circumstances where other combinations apply e.g. services that are part-fixed and part-flexible, and Rural could be combinmed with such a hybrid.

Other prohibited combinations are:

· Normal Stopping and Limited Stop;

· Normal Stopping and Hail & Ride;

· Limited Sttop and Hail & Ride

	Issue manifestation
	EBSR

	Issue severity
	Work round this by ticking the one appropriate to the majority of the route and mention the other type in Service Description.

	Priority code
	3 / B2

	Response options
	The schema element is Service /ServiceClassification. Which may take one or more of the values NormalStopping, Limited Stops, HailAndRide, Flexible, ExcursionTour, School or Works, or Rural Service. Currently any, combination of classification is allowed except that School or Works,, and Rural are mutually exclusive. 

The only further change would be to relax this limitation so that a service could be both 

	Response actor
	VOSA

	Respondent code
	Transport Direct

	Issue progress
	Feb 09: Submitted to PTIC. It was agreed that VOSA should be contacted to deliver this issue.

May 09: Martyn Lewis agreed to investigate Service Type Element Combinations for PTIC-003

July 09: Martyn Lewis fed back service type element combinations

Mar 10: Funding for Issue PTIC-003 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-004 v0.3

	Submitter/Owner
	Name: Martyn Lewis

Organisation: Stagecoach

Email address: martyn.lewis@stagecoachbus.com

	Title/Short description
	Published TXC output should include a text description or turn list of the route.

	Issue description
	As not all companies have/will upgrade systems to import TransXchange files there is still a dependence on the published output.

It can be difficult to follow the published map via the stop list, a text description should be provided.

	Issue manifestation
	Local Authority use/internal use of pdf.
Some Local Authorities are producing publicity leaflets containing route maps and which require a list roads which buses travel down. If bus services travel down roads without bus stops on this information is not always available.

Full road data has also been required in the case of the gritting of bus routes and, in some cases, when measuring bus performance.

	Issue severity
	Those using the pdf as a means of rekeying are struggling to decipher route descriptions.

	Priority code
	3 / B3

	Response options
	In the existing schema A Route Track definition may already contain a list of Instruction elements that can detail a step by step description of a route, for example listing of each Road Name, each Turn, the distance etc. This should be sufficient to provide
Would need additional support by the publisher – and by the tools creating the TXC document (which could possibly create this data automatically with the track coordinates using a routing engine.)

	Response actor
	Martyn Lewis

	Respondent code
	Martyn Lewis

	Issue progress
	Feb 09: Submitted to PTIC. It was agreed that this issue should be delivered following a Manchester workshop organised to address this issue.

May 09: Martyn Lewis agreed to champion this issue. It was agreed that this issue was accepted for further action and included as part of B3 release.

	Status code
	Accepted for Further Action


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-005 v0.1

	Submitter/Owner
	Name: Martyn Lewis

Organisation: Stagecoach

Email address: martyn.lewis@stagecoachbus.com

	Title/Short description
	Use of DELeted status in NaPTAN

	Issue description
	Currently a local authority can mark a stop as DELeted because it is no longer in use, although the street furniture remains. DEL stops are frequently re-activated. We understand that this is done so that stops no longer in use can be filtered from journeyplanning etc software, but as providers of data we have the opposite problem: we mark the stops so our users know they should not be used, but when they are re-activated this marker has to be re-activated.

If a stop is brought back into use, the operator has to notify the local authority which then has to make the change and re-submit.

With the introduction of archiving it will be possible to bring a stop back into use after a period of more than three years by which time the NaPTAN record has been routinely archived, and therefore a new stop record has to be created for the same location.

	Issue manifestation
	TXC files may be submitted referencing DEL stops, or with incomplete stops lists.

	Issue severity
	Causes unnecessary additional data processing, checking and delay.

	Priority code
	Important

	Response options
	Suggested that stops are only made DEL if the street furniture has been permanently removed and the location can never be used again as a stop.


	Response actor
	TD

	Respondent code
	TD

	Issue progress
	Feb 09: Submitted and accepted by PTIC for a feasibility assessment. 

May 09: It was concluded that no schema change was required for this issue.

	Status code
	Closed


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-006 v0.1

	Submitter/Owner
	Name: Martyn Lewis

Organisation: Stagecoach

Email address: martyn.lewis@stagecoachbus.com

	Title/Short description
	Use of PENding status in NaPTAN

	Issue description
	Currently a PENding status is applied by Thales in two circumstances:

1. A stops file is submitted to Thales without a stop or stops that were in the previous submission and have not been archived (ARC). Thales add the missing stops on to the latest submission with the status of PEN and refer it back to the authority concerned.

2. The gazetteer is not updated as frequently as NaPTAN, and the two can become out of synch. A stop assigned to a new locality can therefore become PEN.

PENding therefore includes stops which are bona fide ACTive ones (2 above) or are in all probability DELeted (1 above). 

	Issue manifestation
	This is confusing for downstream users – should they use the stop in TXC or not?

	Issue severity
	Causes unnecessary checking and delay.

	Priority code
	Closed

	Response options
	Suggested that stops in category (1) above are re-inserted by Thales, as at present, but with DEL status; stops in category (2) are treated as ACTive but assigned a status of ERR (error)


	Response actor
	TD

	Respondent code
	N/A

	Issue progress
	Submitted and rejected by PTIC (Feb 09)

	Status code
	Rejected


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-007 v0.1

	Submitter/Owner
	Name: Mark Cartwright

Organisation: UTMC

Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	UTMC alignment

	Issue description
	In the local authority context, operational traffic and transport information is increasingly managed through an integrated suite of systems based on the UTMC framework. UTMC has developed over 15 years and is stable in the traffic management sector.

However, public transport data structures have developed independently and while there is considerable overlap in philosophy, little has been done to date to align UTMC with TransXChange, NaPTAN, SIRI, IFOPT and other emerging standards of critical relevance to public transport. This makes it difficult for LAs to integrate systems at the local area, and potentially constrains the operational benefit to be obtained from these systems.

	Issue manifestation
	The issue appears to be widespread around the country, although different localities do not always focus on the same issue. Known sites where this problem has been cited include Reading, Norfolk, Kent, South Yorkshire, Glasgow and Manchester.

	Issue severity
	No legal obligations are compromised by this issue. However some local policy objectives to integrate have given rise to significant contractual difficulties, as well as increasing costs of operation through rekeying etc. There is a belief, difficult to quantify, that operational opportunities are being missed.

	Priority code
	Closed

	Response options
	1. Do nothing – problems continue. Given the strategic nature of the issue, it is likely that this will increase over time (and conversely any response will take time to get into the marketplace).

2. Wait for guidance from the emerging National Technical Framework. It is likely that this will be a long wait: the Framework will need telling what the issue is and what to do about it.

3. Work bilaterally with the UTMC Development Group. This will take time to achieve as the practices will need to evolve towards a joined-up operation. However the outcome will be more likely to be robust as it will have come from “grassroots”.

4. Work unilaterally – adapt public transport standards such as TXC to the current and evolving UTMC framework. This would be the quickest response to deliver technically, but would require potentially major, and unacceptable, changes to public transport standards

Of these options, Option 3 is recommended. It works with, not against, industry needs and project practicalities; and it implies no specific degree of commitment – and therefore of expenditure, by any party – in advance.

	Response actor
	In the first instance, DfT (as owners and maintainers of TXC etc) should open a dialogue with UTMC. Early activities are expected to be a study to determine where and how significant the variances are, technically. This study is likely to give rise to a number of specific technical Issues which will need to be brought back to PTIC for operational consideration.

	Respondent code
	UTMC

	Issue progress
	Feb 09: Submitted and rejected by PTIC. Mark Cartwright agreed to produce a paper on this topic and present it to the group.

	Status code
	Rejected


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-008 v 0.3

	Submitter/Owner
	Name: Steve Robinson
Organisation: London Buses
Email address: steve.robinson@tfl.gov.uk

	Title/Short description
	NaPTAN short code changes

	Issue description
	In section 6.3.1 of the NaPTAN schema guide v.2.1, the following rules for NaPTAN short codes are presented.
1. Codes are made up of an area prefix and a suffix, ensuring they are unique at a national level.

2. No two consecutive characters/digits use the same key, (giving faster keying with lower error rates on a mobile keypad).

3. All codes are also unique when expressed in alpha-8 or all-numeric formats. The Alpha8 characters are the eight letters shown first on a mobile keypad (adgjmptw). Thus for example '234, 'adh', 'bfi' and 'ceg' (and any other permutation of abc + def + ghi) all encode the same number. The use of zero is avoided.

4. Meaningful letters are chosen for the prefix three digits that indicate area. 

5. Codes may be of variable length.
Use of these rules increases usability but reduces the number of available codes of a given length. 

	Issue manifestation
	1. These rules allow only 7^5 = 16,807 stops within a single area. London has 19,000 bus stops so we would have to split London up into several codes. London would be strongly opposed to doing this.

2. It is slightly more difficult for people to remember a series of alpha 8 characters - a, d, g, j, m, p, t, w, as opposed to numerals. However mnemonic prefixes are easier to remember than numbers.

	Issue severity
	Issue 1 is severe. 

	Priority code
	1 / A

	Response options
	1. Allocate the prefix ‘1’ for London numbers.

2. Note that the provided numbers are displayed with prefixes, the following additional constraints are recommended but not mandatory

· To avoid repeating sequences of numbers.

· To display codes as numbers rather than characters

· To use 0 as well as 1-9.
3. In addition :

· Where the area of the user can be automatically determined, the user should not have to enter in the 3 character area prefix but only the suffix code within the area.
· More frequently used stops in an area can be made shorter 
· The NaPTAN short codes is distinct from the ATCO code i.e. system identifier. It is possible in principle to reassign a NaPTAN code to a different stop.

	Response actor
	DfT, as the NaPTAN owner.

	Respondent code
	Transport Direct

	Issue progress
	Feb 09: Submitted and accepted by PTIC. Thales to be consulted.

May 09: Accepted for further action (Band A)

Mar 10: Funding for Issue PTIC-008 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-009 v0.3

	Submitter/Owner
	Name: Peter Stoner
Organisation: Traveline
Email address: stonerpj@mytraveline.info

	Title/Short description
	Inclusion of Waypoints in NaPTAN

	Issue description
	Waypoints are sometimes used to clarify the route to be taken, to check the time at a specific point or to denote a status such as a fares stage. Such use is normally associated with express services that do not use roads served by stopping services, for instance motorways. For routing or monitoring purposes, if there are stopping bus services along a section of road an express service can be given times at the intermediate bus stops and the express service coded at these stops neither to set down nor pick up passengers (Activity=PASS). Where there are no bus stops the creation of bus stops on roads such as motorways would be misleading to intending passengers. 

The issue is whether Waypoints should be included in NaPTAN and if so how. We currently have instances where they are included in NaPTAN and where they are excluded. There are problems with both approaches



	Issue manifestation
	1. Greater Manchester has a few stops which have been used for managing express services in real time systems. These points appear inappropriately on Google maps and as a place to start or end a journey, in some journey planners.

2. Mid Lothian has mentioned a requirement they have for marking Fare-stages. It may be that extra CUS stops would be meet their need.

3. Buckinghamshire have produced registrations, believed to be in Routewise, for some express services which do not have enough intermediate points to clearly identify which route they take. It may be that use of the PASS activity code at existing bus stops would resolve the problem.

4. There are many other express bus services but it is not known if there are issues with predicting arrival times in real time systems, or whether these are resolved with data outside of NaPTAN.

	Issue severity
	There is a risk, possibly small, that an accident or legal challenge could arise from marking bus stops in places that it is unsafe for the public to enter. The main issue is that the data may not appear appropriately to intending passengers and that this leads to a variety of work arounds.

	Priority code
	3 / C
· 

	Response options
	Discussion

· Option 1 - Do Nothing. Allow each authority to decide whether it wants to include Waypoints in NaPTAN as CUS points that have no departures associated with them, only express buses that do not stop. This will continue the inconsistent approaches between areas. The problem will not go away and will require responses to questions or explanations to be generated.

· Option 2 - Update Standards. Add WAY as a new point type. This would require all software that imports NaPTAN to be updated to read the new record type. There would be costs associated with this, but if everyone updates it will be the most consistent solution. If only some systems are updated there will be risks that some software will not work, data will have to be amended by hand or stops will disappear from view. TransXchange publisher also needs changing so as to handle WAY point differently from other stops. They would be shown on maps, but hidden from the matrix bed except in .
· Option 3 - Separate List in NaPTAN. Set up a new list of stops that should not appear on maps or in gazetteers. This could be a new list of stops which could be included in NaPTAN. This approach has already been adopted, for instance the file StopPlusbusZone.csv with lists of stops that are in a PlusBus zone. This would require NaPTAN editing software to be amended to create the additional file or a separate process to create the file, eg as with PlusBus zones. Technically is undesirable as a solution technically as it introduces an extra non-XMl format that needs to be supported and merely moves costs elsewhere.

· Option 4 - Separate List outside of NaPTAN. In a less formal way a national list of NaPTAN numbers would be maintained which could be used to suppress from view stops in downstream systems.

A preliminary assessment of risks and costs:

· Option 1 - A small number of intending passengers will find the inappropriate stops and be inconvenienced or put off using information services. There will be some cost associated with answering enquiries about them. There is a small risk that an accident or legal challenge could arise and this would be expensive.

· Option 2 – All existing software that imports NaPTAN will have to be modified to  handle waypoints – even if just to ignore  them – as part of its support for V 2.3    There is a riskthat some software will not be correctly updated and use of the new codes will cause disruption either of the software to fail or wrong answers to be given. These risks can be avoided by funding of software improvement and funding of testing. However there are costs involved..

· Option 3 - This would in effect add a sparate mechanism outside the current NaPTAN . Data can be coded with PASS times at CUS stops and the worst that will happen if software is not updated is that a CUS stop will be selectable in journey planners and on maps. Where this happens it retains the risks of Option 1. However the transition avoids the risks of Option 2 as as users would only request and fund the new feature if they need it. This option requires the NaPTAN management contractor to receive and publish the new files. DfT would need to fund this within the existing contract. This make well be more expensive than a simple addition of a stop type.

Option 4 - This is also relatively risk free as with Option 3. It saves the cost of changing the NaPTAN editing software and also of the NaPTAN contractor being involved. Compiling and publishing a national list of stops will be relatively simple process and will not require updating very often. There would be negligible cost but the risk is that such an informal process is not maintained or used.

	Response actor
	Options 1 and 4, leave the issue with the data users. Option 3 involves a few suppliers. Option 2 All suppliers and DfT to coordinate standards and provide funding.

	Respondent code
	DfT

	Issue progress
	A preliminary assessment of risks and costs:

Option 1 - A small number of intending passengers will find the inappropriate stops and be inconvenienced or put off using information services. There will be some cost associated with answering enquiries about them. There is a small risk that an accident or legal challenge could arise and this would be expensive.

Option 2 - The risks are high that some software will not be updated and use of the new codes will cause disruption either of the software to fail or wrong answers to be given. These risks can be avoided by funding of software improvement and funding of testing. However this will make it the most expensive option.

Option 3 - This is a relatively risk free path to improvement. Data can be coded with PASS times at CUS stops and the worst that will happen if software is not updated is that a CUS stop will be selectable in journey planners and on maps. Where this happens it retains the risks of Option 1. The transition avoids the risks of Option 2 as improvement of the software be gradual, as users request and fund the new feature. This option requires the NaPTAN management contractor to receive and publish the new files. DfT would need to fund this within the existing contract. 

Option 4 - This is also relatively risk free as with Option 3. It saves the cost of changing the NaPTAN editing software and also of the NaPTAN contractor being involved. Compiling and publishing a national list of stops will be relatively simple process and will not require updating very often. There would be negligible cost but the risk is that such an informal process is not maintained or used.

Feb 09: Issue submitted to PTIC. PTIC may consider small-scale waypoint activity, but ruled out any plans to pursue the issue of waypoints on a national basis.

May 09: It was agreed that this issue was subject to revision (downgraded to C band)

April 2010: Issue revisited by PTIC. It was determined that an alternative solution had been found for this issue. The group agreed that this issue was now closed. 

	Status code
	Closed


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-010 v0.3

	Submitter/Owner
	Name: Kieran Holmes

Organisation: ttr. See also [U2-#1, #2[
Email address:

	Title/Short description
	Allow use of web service to fetch NaPTAN Stop name, etc as well as location.

	Issue description
	Published time tables include information about a stop such as its name, NPTG Locality, etc.

Originally all such NaPTAN data were declared locally, either as a full stop declaration or as an annotated stop reference. This allows standalone publishing, and for corrections to the NaPTAN data to be included that had not yet been processed into the NaPTAN database. (It also ensures the document can be republished as a document of record even if the NaPTAN details have subsequently changed).

Because existing TXC documents didn’t have location data, in 2.2a of the publisher the capability was added just in route maps to fetch location data for the stop from the NaPTAN database using a web service. Use of the service was made optional so that the user could specify an override to use locally declared coordinates if say they were more correct. 

It would now also be possible to use the web service to also fetch the latest version of the other stop data in addition to the location (such as the stop name and locality) that appears in the particulars and the matrix bed; but this would be a change of behaviour. The use case is slightly different in that locations are in any case optional (so only override values need to be included) but stop names are mandatory so one is always present and there are different ways of choosing..

	Issue manifestation
	There may be more up to date data for the stop in the NaPTAN database such as a revised stop name but when the stop is published it will still use the name present in the document. This might increase the use of the web service.

Provided the TXC document is generated with the current data, the issue can be avoided.
Precedence for use of NaPTAN data needs clarification.

	Issue severity
	 Quality 

	Priority code
	3 / B3

	Response options
	Enhancement to publisher.

Add an option to the main publisher GUI tab to indicate whether stop data should be taken in preference from 

(a) the local document (default)
(b) or the NaPTAN database 

(c) Or to use whichever of the two has data with the latest update date

This would require a number of changes to the publisher internals – at present only the route map module uses the NaPTAN web service. The particulars, Matrix would also have to make use of the web service and apply the same logic.

· Schema Change: Yes, Already done in 2.2a Route Map support.
· Publisher change: Yes. Small /Medium depending on scope.
· Other tool change: Optional, desirable

	Response actor
	PTIC: Prioritise / approve change.

DFT: Commission change to publisher to support.

	Respondent code
	Kieran Holmes


	Issue progress
	See [U2-#1, #2]

Raised in 2007 & 2008 lists refined by EBSR input from KH Jan 2009

Solution options proposed.
Discussed at PTIC meeting in Feb 09. Kieran Holmes (Transport Direct) volunteered to Champion this Issue.

May 09: Issue was delivered to PTIC and was rejected.

April 10:  Issue was revisited by PTIC. Its was agreed that this issue should remain rejected.

	Status code
	Rejected


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-011 v0.2

	Submitter/Owner
	Name: John Pryer, 

Organisation: Omnibus
Email address: 

	Title/Short description
	Grouping of post-midnight journeys with Previous Day

	Issue description
	To allow journeys departing after midnight to be grouped with the previous day’s journeys when publishing timetables as a matrix. 
TXC Documents would need extra information in the schema to guide this grouping.

	Issue manifestation
	For example, the late night bus service on a Friday night that runs regularly at departure times between 11am to 2am could be listed as a Friday service (with the same availability as a Friday), not as a separate Friday night bus service (for 11pm to 12pm departures) and a Saturday morning bus service (for 00am to 2am departures). 

The TXC publisher currently groups journeys into weekday or weekend beds strictly by departure time at the first stop of the journey, using midnight as the day boundary. To be able to move designated early Morning journeys to a different bed it needs to be given extra information. 

This means that though the data in the TXC document is correct, the presentation in the matrix may differ from that preferred by the operator’s for showing it to the public (and possible as output on other material), making it harder to check by sight, and making it insufficient for some general purpose uses. Presentation may also be more verbose with complex footnotes for the post midnight journeys.
Note that Journeys can already be tagged with the right information to express their exact availability to journey planners and other downstream systems. Thus journeys starting after midnight but before the ‘service day end’ can be given the same operational profile (and availability conditions such as whether they run bank holidays) as those of the preceding day, while journeys starting after the service day end can have different availability conditions. 

This enhancement would also facilitate the use of TXC to economically encode rail timetables, which traditionally have a service day end at 2 am.

	Issue severity
	Means that TXC documents cannot be published in conventional journey grouping – TXC publisher output instead will have journeys with complex footnotes in other beds.

“TXC schema does not meet all requirements to express timetables”. 

	Priority code
	1 / B1

	Response options
	The requirement is in effect to allow the extra tagging of journeys that start after midnight, and to use this to control their presentation by the publisher and other TXC tools. 

This grouping could be set either on individual journeys, or for all journeys using an “End of Operating day” value, (both mechanisms are potentially useful).

Transmodel has the concept of an OPERATING DAY which may be different from the calendar day, and may last more than 24 hours. We could introduce this as an explicit element that can be associated in addition with a journey. This would allow an operating day different from the calendar day to be specified.

This mechanism can be used elsewhere e.g. for #E3. 

· Schema Change: Yes, : Small

· Publisher change to use: Yes, Medium

	Response actor
	PTIC: Prioritise / approve change

Dft: Change to schema to make mechanism available to those suppliers that wish to support.

Suppliers: Change to publisher and other tools to apply to output: optional.

	Respondent code
	Transport Direct

	Issue progress
	See [U1-#2.2]. See [U2-#8]

In 2007 & 2008 candidate change lists.

Solution proposed. Shared Operating Day Mechanism with other requests.
Feb 09: Discussed at PTIC meeting in. John Pryer (Omnibus) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC and accepted for further action (Band B1)

Mar 10: Funding for Issue PTIC-011 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-012 v0.3

	Submitter/Owner
	Name: Nick Knowles

Organisation: Kizoom

Email address: nick_knowles@kizoom.com;

	Title/Short description
	TXC-2.3-#E3: Explicit Grouping of Routes/Journeys

	Issue description
	Tools which publish TXC documents (including the publisher, but more importantly supplier products) cannot always determine the best matrix presentation to use just from the information currently available in a TXC document. 

This change adds info to the schema that allows published output in a number of complex but quite common cases to be closer to that preferred by the operator’s conventional presentation, making it easier to check by sight against source documents and to use a TXC document for general purpose, such as to produce printed publicity material. It can for example be used to split some large sparsely populated timetables much more compactly into smaller more readable timetables.

	Issue manifestation
	At present, the grouping of journeys when publishing is done automatically from journey times. This can result in large timetables and poor handling of special cases

Overall experience with EBSR suggests that it would desirable for usability if TXC supported a sub-grouping mechanism for documents with large numbers of vehicle journeys, or especially complex availability conditions.

	Issue severity
	Reduces general reusability of TXC for timetable exchange

“TXC schema does not meet all requirements to express timetables”. We improve data quality

	Priority code
	2 / B1

	Response options
	Extend schema with information on how journeys should be grouped within a route below the service level. This can be used to accurately exchange routes between any third party via TXC e.g. into products such as Routewise that consume TXC Documents. The publisher could also be enhanced to use the grouping data.

The current schema does not contain an explicit sub-grouping mechanism for routes or for vehicle journeys and so information about such groupings cannot be exchanged using TXC. This makes it difficult to organize large timetables optimally. Or put another way, the Service element is the only available grouping mechanism in TXC, and though it can be used to subgroup journeys within non-registration Documents (which can have multiple services), it cannot be used within Registrations – as these allow only one Service. 

A further consequence of having no explicit grouping is that the TransXChange publisher has to infer the grouping of vehicle journeys to use when creating matrix beds. The publisher currently uses (i) the direction and (ii) the day type as the main basis for doing this, creating typically a Monday to Friday, Saturday and Sunday ‘operating day’ bed for each direction. Automatic grouping can still lead to some suboptimal groupings, for example if there is one journey a week that is very different from the others it has the effect of enlarging the matrix unnecessarily. This is especially the case for a large service which may have several hundred vehicle journeys that could be more efficiently grouped into subsets. 

Thus the overall requirements would appear to be 

· To allow the annotation of journeys so that exchange of data is not “lossy” about journey groupings, i.e. to add some form of journey group to TXC. These could be useful even without additional publisher support for grouping in that it would enable Routewise etc to exchange journey group definitions and mark journeys as belonging to them.

· To enhance the publisher to be able to use explicit grouping information, so that matrix content can be exactly controlled and optimised. 

This change needs to be consistent with other proposed 2.2b changes affecting matrix organisation e.g. #E3 (line Descriptions), and #E2 (Temporal Grouping). The primary grouping would appear to be a Group of Vehicle journeys or “Journey Grouping”. A group of Route elements could also be allowed (without a publisher implication).

A useful way to think about the issue is to consider that at present the publisher considers there are six default journey sub-groupings, used when publishing to group any vehicle journeys that are present in a document (empty groups are suppressed). Each of these are associated with a Day Type and a direction

· Outbound, M-F

· Outbound, Sat

· Outbound, Sun

· Inbound, M-F

· Inbound, Sat

· Inbound, Sun

These implicit groups will need to continue to exist to support existing TXC usage. One could then in addition allow arbitrary user defined “Special Journey Groupings” for which inclusion of journeys is entirely user specified. Journeys assigned to a user-defined journey group would be excluded from the implicit groups above and published in a separate matrix, one per group, after the others, using the same ordering algorithms within each matrix. One may also want to be able to suppress a particular implicit grouping.
Impact:
· Schema Change: Yes, Medium (needs examples)
· Publisher Change to use: Yes Large (will need some design and estimating)


	Response actor
	Dft: Change to schema to make mechanism available to those suppliers that wish to support.

Possible Change to TXC publisher and other tools to apply to output

	Respondent code
	Transport Direct

	Issue progress
	See [U1-#2.7]

Raised in 2007 & 2008 lists

Solution proposed
Feb 09: Discussed at PTIC meeting. Nick Knowles (Kizoom) volunteered to Champion this issue.

May 09: Issue delivered to PTIC. It was agreed that this issue be subject to revision and downgraded to a C-Band issue.

Mar 10: Funding for Issue PTIC-012 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-013 v0.2

	Submitter/Owner
	Name: Roger Slevin.
Organisation: DfT
Email address: dft@slevin.plus

	Title/Short description
	Allow Line Description by Direction

	Issue description
	In order to populate downstream RTPI systems correctly, Trapeze have noted that there needs to be a separate description for each direction of a line. For example:

Outbound: ‘Staverton – Bracknell – Manchester’ and

Inbound: ‘Manchester – Bracknell – South Cerney – Staverton’. 

One needs to consider whether the description needs to be associated with (i) the overall route; or (ii) a specific line; (iii) a group of lines; or (iv) arbitrary groups of vehicle journeys. This is not a straightforward consideration because there is not a simple relationship between Routes and Lines and the grouping of journeys: different journeys in the same timetable may reference different Route and Line elements.

It appears that it is (iv) above, i.e. arbitrary groups of vehicle journeys, that solves the requirement.

	Issue manifestation
	The publisher currently shows the Service description and the Route descriptions in the particulars. For the heading of the matrix timetable, the publisher takes the Origin, Vias & Destination and the direction for the whole service, and uses them to creates headings in each direction:
For example: 

(i) Outbound: Barset – Flimsy - Rattlepit – Culham.

(ii) Inbound: Culham – Rattlepit - Flimsy – Barset.

Arguably, there is already sufficient means to record “directional line” descriptions for data exchange purposes simply by using the route descriptions properly. A system using TransXChange may make use of any of the above elements.

Where there is a gap in the current capability is to be able to further control the description shown on the matrix timetable, and for groups of journeys within a route, i.e. how to relate the route/line descriptions to specific subsets of journeys. At present the route or line description is not used for this purpose and there is no way to associate such a value. It would appear that the label is actually needed on an arbitrary group of journeys, which may include several lines. 

	Issue severity
	Reduced usefulness of TXC, EBSR registrations for complex routes harder to examine

“TXC schema does not meet all requirements to express timetables”. “we have to do more work than we would like” & ” “We waste time because of confusion about what to do”

	Priority code
	2 / B2

	Response options
	The solution would best be done in conjunction with #E3.

The TXC schema currently allows the following descriptive elements to be declared:

(a) A Description element on each Service. Published on Service particulars. This is non-directional. In a registration there is only a single Service. In a general document there may be several. 

(b)  A Description element on each Route. There may be many Routes, each with one or more journey patterns and hence one or more vehicle journeys associated with it. It is published in a list of route names as part of the service particulars. Separate Routes can (and often are) be used each direction, so it can be used to get a separate description for each direction. However this cannot be related to specific journeys or matrix beds, since a matrix bed may reference more than one route.

(c) A Description element on each JourneyPattern. This is directional. The value is not currently published. There may be many journey patterns, each with one or more vehicle journeys in a service. Since there may be more than one journey pattern associated with a single matrix bed, one cannot necessarily determine which journey pattern (and hence description) to use.

(d) A Description element on each VehicleJourney. This is directional. The value is not currently published. There will be many vehicle journeys associated with a given matrix bed.

(e) For each Service an Origin place name, Destination place name and a list of Vias place names can also be specified, These can be used to generate text descriptions for the service.

· Schema change: Yes, Small

· Publisher change: Yes, Small (assuming #E3)

	Response actor
	Dft: Change to schema to make mechanism available to those suppliers that wish to support.

Suppliers: Possible Change to TXC publisher and other tools to apply to output

	Respondent code
	Transport Direct

	Issue progress
	See [U1-#2.3], See [U2-#9]
For simplicity should be combined with TXC-2.3-#E3

Implementation proposal available. 
Feb 09: Discussed at PTIC meeting. Issue to be held by Roger Slevin (DfT) until another Champion is identified.

May 09: Issue delivered to PTIC and accepted for further action (Band B2)

Mar 10: Funding for Issue PTIC-013 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-014 v0.3

	Submitter/Owner
	Name:

Organisation: Arriva AC, Trapeze MF

Email address:

	Title/Short description
	Horizontal Sorting of Vehicle Journey Columns

	Issue description
	Ordering of columns in Timetables may not be output by the publisher in the operator’s preferred layout.

	Issue manifestation
	The publisher currently does not sort the columns of the timetable matrix: it shows vehicle journeys exactly in the order across the page horizontally in which they are declared in a TransXChange document. This means that though the data is correct, the presentation may differ from that preferred by the operator’s own tool, making it harder to check by sight, 

	Issue severity
	Minor annoyance. 

“TXC schema does not meet all requirements to express timetables”. 

	Priority code
	4 / B3

	Response options
	An option could be added to the Publisher such that it will sort the columns based on times at a given stop (one specific row needs to be nominated - possible with a second and third choices for secondary sorting if there was no stop visit at a row). By default, this would be the first stop of the aggregated journey patterns. A small change to the schema could be added to allow a different stop to be nominated in the schema.
Alternatively a sequence number could be allowed on each vehicle journey column to override the time based sort.
Note that Frequency Based services - which can result both in additional automatically generated columns or in suppressed merged columns - introduce a further implementation complication, as multiple journeys may be shown as a single column, and vice versa.. It is assumed that frequency based journey processing will be done first.

Other tools that consume TransXChange documents could similarly use this information.

· Schema change: Yes, Small:

· Publisher change : Yes: Small

	Response actor
	PTIC; Prioritise/approve.

Publisher enhancement.

	Respondent code
	Transport Direct

	Issue progress
	Raised in 2007, 2008.02 & 2008.10 List

Detailed implementation proposal available.
Feb 09: Discussed at PTIC meeting. Mark Fell (Trapeze) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC. It was agreed that this be combined with issue PTIC-012 and accepted for further action (Band B2).

Mar 10: Funding for  schema change element of Issue PTIC-014 approved as part of the Transport Direct-sponsored TransXChange Enhancements package
April 2010: Publisher element of issue revisited by PTIC. No further action required at present.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-015 v0.2

	Submitter/Owner
	Name:  Nick Knowles

Organisation: Kizoom

Email address: nick_knowles@kizoom.com

	Title/Short description
	TXC-2.3-#E6: Mandatory Operating Profile

	Issue description
	There has been some confusion as to what the days a journey should be assumed to run on by default, i.e. how to interpret the day types of a TXC document if no OperationalProfile element is explicitly specified.

The current TXC schema default, used if no explicit profile is provided is: “Monday to Friday, every day of the year”. This is stated as an instruction in the schema comments and also the guide. 

	Issue manifestation
	Recent experience of TXC 2.1 over the Christmas 2008 period has highlighted that the lack of an explicit visible default has meant that some users have overlooked completing which bank holidays a service runs on. The suggestion has been made that BankHolidayOperation element and its child elements DaysOfOperation & DaysOfNonOperation be made mandatory rather than optional so that schema validation would force them to be explicitly stated. 

Technically there is not an ambiguity in th the data representation; however the fact that some implementers have not realised the default profile applies indicates there is an issue to address.

	Issue severity
	Would having a mandatory value help to force users to supply additional useful information? Arguably this is more a question for the data capture tools used to prepare schedules, which should prompt users for values and /or always populate the schema explicitly. Changing the schema does not help this. In general this is probably better addressed by tools, process and documentation.

 “We waste time because of confusion about what to do”

	Priority code
	3 / B3

	Response options
	At the very least the documentation should be enhanced to emphasise and clarify the details of the default operational profile.

It would also be possible to modify the published particulars so the default Service Day types and Holiday types are explicitly listed at a summary level in the matrix. See also the proposed revisions in #P4 footnotes.

For example to generate a statement such as “Runs Every Day of the Year including Christmas Day and Boxing Day”.   This is the recommended solution.

The more drastic approach is to modify the schema to make the elements mandatory. If the schema were to be changed to make the elements mandatory there are some further technical considerations to bear in mind.

· At present users can specify either days of operation or days of non-operation, depending on which simplest. Only one can be mandatory, so one would have to decide which of the two was the usage required at the service level.

· The current mechanism for specifying operational profiles is efficient in that it avoids redundant repetition of the defaults. At present the same OperatingProfile structure that specifies the holidays etc, is used at both the Service, JourneyPattern and VehicleJourney level: each level inherits from the previous but may override it. It would not be desirable to make the Bank holidays mandatory at the lower levels as it would make schemas unnecessarily repetitive and verbose (there can be hundreds of journeys and tens of journey patterns in a large schedule, all of which would typically be restating the same values). It would however be possible to introduce a modified profile at the Service level that was mandatory and so slightly different from the inherited one, so this issue can be overcome.

· The change would make existing TXC 2.1 documents not strictly compatible with the 2.2 schema – although explicit values for the required mandatory elements can be added automatically from the implied defaults, a conversion is needed to migrate documents. Normally we endeavour to design changes such that they can be used optionally – so existing documents remain compatible – (i.e. just the version number needs to be changed). It should properly thus be labelled v3.0.

Impact

· Schema Change: None or Medium 

· Publisher Change: None or do as part of #P4 footnote change.

	Response actor
	PTIC: Review needed

 

	Respondent code
	Transport Direct

	Issue progress
	See [U1-#2.8]

Raised in email, On 2008.02 & 2008.10 Lists.

Solution as part of  #P4 proposed.
Feb 09: Discussed at PTIC meeting. Nick Knowles (Kizoom) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC and accepted for further action (Band B3)

Mar 10: Funding for Issue PTIC-015 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-016 v0.2

	Submitter/Owner
	Name: Part A, C, D, Nick Knowes Kizoom

Part B Kieran Holmes Transport Direct

Part E Roger Slevin, Dft
Organisation: VOSA, RTIG [U2-#13]

Email address:

	Title/Short description
	Additional Business Rules for Publisher Validation

	Issue description
	The TXC specification includes a number of data quality rules that cannot be enforced by the XML of the schema alone. The Publisher runs a diagnostic step to check most of the most important rules and issues a report with warnings for different severity levels.

Some additional diagnostic rules could be added to the publisher to help to support the ESBR workflow by automatically flagging issues which must be resolved.

These might include:
(a) Short term registrations must have at least one justification element (Severity 2 – i.e. required for submission).
(b) Now that the NaPTAN web service is available, it would be possible to check for missing stops (i.e. stops not yet in the NaPTAN database – see #E1), or for stops with inconsistencies in dates or coordinates and to issue a diagnostic message. Do as PTC010

(c) If the day types and availability of a journey is repeated at the individual journey level a large number of footnotes may be generated. This is bad style and could be detected and criticised.. Do as PTIC-022

(d) Routes & vehicle journeys may not begin or end with a Way Point (see #E9) Do as PTIC-009

(e) A Hail and Ride stop (HAR) must not overlap a marked (MKD) stop within a given route. 

	Issue manifestation
	Additional time needed to review and process EBSR documents and detect certain types of error.

	Issue severity
	Helps to improve quality and reduce effort and skill levels needed to use TXC.

“We have to do more work than we would like”, “We save long term support costs”, “We improve data quality

	Priority code
	4 / B3

	Response options
	Revise the publisher to add additional diagnostic rules

	Response actor
	PTIC: specify rules 

· Schema Change: None

· Publisher change : Yes



	Respondent code
	Transport Direct

	Issue progress
	See [U2-#13]

Raised in 2008.02 & 2008.10 List
Feb 09: Discussed at PTIC meeting. Kieran Holmes (Transport Direct) volunteered to Champion section B for this issue, with Nick Knowles (Kizoom) being responsible for sections A,C and D; with Roger Slevin (DfT) being responsible for section E.
May 09: Issue delivered to PTIC and accepted for further action.

Mar 10: Funding for Issue PTIC-016 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-017 v0.2

	Submitter/Owner
	Name: Roger Slevin

Organisation: DfT

Email address: dft@slevin.plus.com

	Title/Short description
	TXC-2.3-#E8: Support for new NaPTAN Stop Types - Waypoint

	Issue description
	The ability to mark certain stops as private use only, for example in schools    One of two new stop types proposed for NaPTAN s that would then need to be supported by the TXC schema and the publisher.

· BCP Bus Coach private is similar to BCT.

	Issue manifestation
	One cannot currently mark stops as private or public. If they are marked, would want to see this in published timetables. 
This helps stop finding.

	Issue severity
	Public private improves support of NaPTAN for school stops and for school TXC routes. 

“TXC schema does not meet all requirements to express timetables”.

	Priority code
	3 / B3

	Response options
	BCP stops can be treated as similar to on street bus stops of type BCT. One may need to clarify whether BCP stops may be used in registrations or as principle timing points. If not, a diagnostic should be added (see E4).

In order to allow stand alone use of a schema with locally declared coordinates, there is a dependency in the 2.2a enhancement (#E1) to include coordinates on AnnotatedStopPointRef.

A more general approach would be to a private public flag to all stop types, but this requires a larger database change b 

· Schema change: Yes, Small
· Publisher change to use: Yes, Small

	Response actor
	PTIC: Prioritise

DfT: Schema change for NaPTAN, propagated to TXC

NaPTAN database: support attributes

Publisher: enhancement

Suppliers: Augment 2.3 binding to support 

	Respondent code
	DfT

	Issue progress
	Raised in 2008.10 List. 
Detailed implementation proposal available.
Feb 09: Discussed at PTIC meeting. Roger Slevin (DfT) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC and accepted for further action (Band B3)

April 10: Issue revisited by PTIC. It was agreed that there was no longer a requirement for thi and that the issue should be closed.

	Status code
	Closed


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-018 v0.2

	Submitter/Owner
	Name: Roger Slevin

Organisation: DfT

Email address: dft@slevin.plus.com

	Title/Short description
	TXC-2.3-#E10: Support Concise Cancellation

	Issue description
	Cancellations of EBSR registrations at present require resubmission of the entire document with an ApplicationClassification value of cancel. Informationally this is unnecessary – all that is needed is the Registration & Service details sufficient to identify the service.

	Issue manifestation
	Although it is possible to create a TXC document that validates that has no stops, routes, vehicle journeys or journey patterns, the publisher will not accept or process such “empty” services.

This is because the Publisher requires that at least one Service should be populated in order to publish a TXC document.

	Issue severity
	Makes cancellations more. Operationally is it helpful to have the full service description in any case?

 “We waste time because of confusion about what to do”

	Priority code
	4 / C

	Response options
	An example of a cancellation should be added to the TXC documentation set in any case. The current minimum registration document requires (a) Registration; (b) Service (including Line); and (c) LicencedOperator to be populated. These elements would still be useful to identify the cancelled service.

· Schema change: Yes, Small
· Publisher change: Yes Small 

	Response actor
	DfT: Schema change

Publisher: enhancement

Suppliers: Optionally Augment tools to output “slim cancellations” 

	Respondent code
	Transport Direct

	Issue progress
	See [U2-#21]

Raised in 2008.10 List from EBSR queries via email

Detailed implementation proposal available.
May 09: Allocated C Band release but not delivered at May meeting. Still awaiting champion.

Dec 09: Issue delivered to PTIC. Roger Slevin volunteered to Champion. Issue accepted for further action

Mar 10: Funding for Issue PTIC-018 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-019 v0.1

	Submitter/Owner
	Name:

Organisation: EBSR users via NK 

Email address:

	Title/Short description
	Provide more user friendly message for invalid documents 

	Issue description
	If a TXC input document is invalid and does not conform to the schema, the publisher cannot read the document: this can give rise to a range of cryptic error messages. 

At present the publisher traps the exact detailed message and places it in the log, and gives a not very helpful message. It may be possible to add further processing to add a more helpful overall diagnostic (E.g. “invalid input document, consult your supplier and or run a validation tool to locate the errors before using the publisher”.). The line number could also be found. 

	Issue manifestation
	Some users have trouble determining the cause of failure of TXC documents to publish, 
Some of the publisher error messages are not easy to understand and do not give a good indication of what is the cause of the error.

	Issue severity
	If the load of support queries is high then this would be important to address.

 “We have to do more work than we would like” & “We waste time because of confusion about what to do”. “We save long term support costs” 

	Priority code
	Closed

	Response options
	Enhance the processing of invalid documents

· Schema change: None

· Publisher change: yes, Medium 

	Response actor
	PTIC/Dft/VOSA prioritise 

Publisher: enhancement 

	Respondent code
	N/A

	Issue progress
	Raised in 2008.10 List as a result of EBSR 

Outline implementation proposal available. 

	Status code
	Issue Resolved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-020 v0.2

	Submitter/Owner
	Name:  Nick Knowles

Organisation: Kizoom

Email address: nick_knowles@kizoom.com

	Title/Short description
	TXC-2.3-#P2: Support network based distribution & Improve web diagnostics 

	Issue description
	The current desktop distribution of the publisher is packaged and configured to install locally on an individual PC. Each installation therefore needs updating to take advantage of new versions. Some of the larger operators would like to be able to have a central network based install that would simplify the task of keeping multiple workstations up to date. 
Some users also have had difficulty using the publisher options that require access to web service in their environment – typically because they need to use a proxy or their firewall needs to be configured. At the moment there are a series of manual steps that can be done to determine the cause of the problem.  It would be possible to include some simple support diagnostics to help. 

Since the environment may be changed so as to break access long after the publisher is installed , these tests need to be re-runnable at any time, for example as a menu option.

	Issue manifestation
	Larger sites incur overhead to distribute the publisher to their machines, making it more expensive to install upgrades

Some users have trouble installing the publisher in a corporate environment taking up their time and giving rise to additional support load 

	Issue severity
	Depends on how many large sites there are and how complex firewalling etc is in sites. 
“We have to do more work than we would like” “We waste time because of confusion about what to do”. “We save long term support costs” “ 

	Priority code
	3 / B3

	Response options
	1. Network install: Although the publisher will actually already run from a windows server network in most cases, provided the appropriate Java run time is installed on the PC, network use isn’t an officially supported option. 

A network install would require some additional configuration options and a more complex testing process to test both types of install, including the JRE prerequisites. Note that this is primarily an optimisation to the packaging - because of the memory and processor requirements, it is still envisaged that the loaded publisher would execute on individual processors, not centrally

2. Environment Configuration Diagnostics: We could add some diagnostic support options to the publisher that make it easy to run additional tests (currently these have to be done by hand guided by FAQs ) to try and diagnose the network access issues

Impact

· Schema change: None
· Publisher Change: Medium 
Improve install process and add tests to release process

	Response actor
	PTIC: Prioritise
Publisher: enhancement

	Respondent code
	Transport Direct

	Issue progress
	Raised in 2008.10 List.
Feb 09: Discussed at PTIC meeting. Nick Knowles (Kizoom) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC and accepted for further action (Band B3)

Mar 10: Funding for Issue PTIC-020 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-021 v0.1

	Submitter/Owner
	Name:  Nick Knowles

Organisation: Kizoom

Email address: nick_knowles@kizoom.com

	Title/Short description
	TXC-2.3-#P3: Support Printing of a List of TXC documents

	Issue description
	Some users would like to be able to publish lists of many TXC documents at a time 

	Issue manifestation
	Users needing to process large numbers of timetables currently must do this one by one using the GUI.



	Issue severity
	A batch capability would allow some automation and could also be used to spread load on web services” to off Peak hours.

 “We have to do more work than we would like” “We save long term support costs” 

	Priority code
	3 / C

	Response options
	Enhance the publisher UI to allow the selection of a list of documents, with a list of results 

Needs to indicate any failures. 
The mechanism proposed in #P7 to allow documents to contain the publishing preferences would help this capability, as each document could contain the correct publishing parameters for itself.

· Schema change: None
· Publisher change: Medium 


	Response actor
	PTIC: Approve

Publisher: enhancement

	Respondent code
	Nick Knowles

	Issue progress
	Raised in 2007, 2008.02 & 2008.10 List

Solution outlined
Feb 09: Discussed at PTIC meeting. Nick Knowles (Kizoom) volunteered to Champion this Issue.

May 09: Allocated C Band release but not delivered at May meeting.

Dec 09: Issue delivered to PTIC. Issue rejected

	Status code
	Rejected


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-022 v0.2

	Submitter/Owner
	Name: Nick Knowles
Organisation: Kizoom
Email address: nick_knowles@kizoom.com

	Title/Short description
	Footnote content & School Serviced Organisation Calendars

	Issue description
	The phrasing of footnotes and the availability of services in Schools terms etc could be improved .

	Issue manifestation
	Furthermore the text created for the notes is not always clear, e.g. at present one may get messages such as 

‘Service runs during working days of School X’ 
Would be better as be

‘Service runs only during working days of School X’ 
Or better still

Service runs only during term time of School X’ 
Publishing of serviced organisation details and calendars was left out of scope of the original publisher, in particular to include the right School calendar with the right matrix bed. It would help if the Serviced Organisation details & calendar were included in the matrix.

	Issue severity
	Makes the EBSR document clearer and less ambiguous.

“TXC schema does not meet all requirements to express timetables”. “We waste time because of confusion about what to do”.

	Priority code
	2 / B1

	Response options
	Revise handling of footnote generation as per Table 14
· Schema Change: None – See #O10
· Publisher effort: Medium 


	Response actor
	PTIC: Prioritise and review proposal

Publisher: enhancement,

	Respondent code
	Transport Direct

	Issue progress
	Raised in 2007, 2008.02 & 2008.10 List

Recently revised as a result of feedback from EBSR

Suggested revisions are shown in examples within NaPTAN and TransXChange Enhancement document.
Feb 09: Discussed at PTIC meeting. Nick Knowles (Kizoom) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC with Richard Warwick of Arriva agreeing to champion the issue. The issue was accepted for further action (Band B1)

Mar 10: Funding for Issue PTIC-022 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-023 v0.2

	Submitter/Owner
	Name: Phil Jowitt
Organisation: VOSA
Email address: 

	Title/Short description
	TXC-2.3-#P5: Support Publishing of Flexible Services

	Issue description
	Publishing of flexible service details was left out of scope of the original publisher and of the route map enhancement.. 
Now that some Flexible services are being created, it would be useful to include proper support. 

	Issue manifestation
	Although the basic particulars of a Flexible can be published, the details specific to Flexible services such as time bands are not shown. The matrix beds are currently largely meaningless for the flexible part of Flexible services.

	Issue severity
	Workaround for now is to attach additional documents to the registration. This puts onus on operator to create appropriate maps etc. 

“We have to do more work than we would like” “We cannot perform our legal obligations” “We waste time because of confusion about what to do”

	Priority code
	2 / B2

	Response options
	The main requirement is to add flexible service information elements such as time bands and service contacts to the matrix timetable along with the stops.

Flexible services may have both timetabled and flexible sections, so handling must allow for hybrid journeys.

The route map output might need quite significant alteration to show the Bounding box of the flexible zones, rather than stops. This would be especially useful for automatic presentation..

· Schema Change: None

· Publisher effort: Medium

	Response actor
	PTIC prioritise

Publisher: enhancement

	Respondent code
	Transport Direct

	Issue progress
	Feb 09: Discussed at PTIC meeting. Issue to be held by Mark Cartwright (Centaur/RTIG) until another Champion is identified. VOSA identified as a potentially suitable Champion.

May 09: Issue delivered at PTIC meeting, with Phil Jowitt (VOSA) agreeing to champion the issue.  The issue was then accepted for further action (Band B2)

Mar 10: Funding for Issue PTIC-023 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-024 v0.1

	Submitter/Owner
	Name: Chris Walker

Organisation: IVU

Email address: chris.walker@ivu-uk.com

	Title/Short description
	TXC-2.3-#P6: TXC Document Debug support in Publisher Matrix

	Issue description
	For large and complex documents, when checking the output of different TXC preparation tools and it can be quite difficult to trying to trace content errors 

	Issue manifestation
	In order to trace complex content errors the matrix output has to be related to the originating TXC document. This can be time consuming and require a high degree of expertise in TXC.

	Issue severity
	This is likely to be an important requirement for supporting TXC in the long term and diagnosing issues arising from misinterpretations of the schema. It reduces the time and more importantly amount of know how needed to diagnose issues.

 “We have to do more work than we would like” & “We waste time because of confusion about what to do”. “We save long term support costs” “We improve data quality

	Priority code
	2 / B2

	Response options
	This suggestion proposes adding a “Debug mode” to the publisher which would allow the inclusion of additional data elements in the published output to assist troubleshooting TXC documents. This would be available on the GUI. Possibel output formats are shown below.

This may be especially useful for resolving data issues in the delivery chain, i.e. identifying errors in submitted documents.

· Schema Change: None
· Publisher Change: Yes, Medium 

	Response actor
	PTIC Prioritise

Publisher: enhancement,

	Respondent code
	Chris Walker

	Issue progress
	Raised in 2007, 2008.02 & 2008.10 List

Solution proposed.
Feb 09: Discussed at PTIC meeting. Chris Walker (IVU) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC and accepted for further action (Band B2)

	Status code
	Accepted for Further Action


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-025 v0.2

	Submitter/Owner
	Name:  Nick Knowles

Organisation: Kizoom

Email address: nick_knowles@kizoom.com

	Title/Short description
	TXC-2.3-#P7: Encode & Expose Preferred Publisher Parameters

	Issue description
	Each time a document is published a variety of parameters may be set using the GUI such as map scale, Timing point content, etc. A default set of values is assumed, but certain values may need to be overridden.

It would be useful to be able to indicate these preferred overrides in a document so that the document  can automatically be published repeatedly to a consistent appearance (otherwise the overrides have to be set every time the publisher is run 

	Issue manifestation
	Saves time and improves consistency of output. A TXC document is intended to be a self contained object which can be consistently published by an automated process. In particular this would ensure that documents submitted to VOSA are published with the values intended by the operator. 

	Issue severity
	This enables further automation of the workflow making batch processing of lists of documents easier, and speeding up the repeated publishing of the same document.

 “We have to do more work than we would like”. “We save long term support costs” 

	Priority code
	4 / C

	Response options
	Add an element to state preferred publication options in a TXC document 

Change publisher to use these by default.

There are also some additional existing (2.1) publisher settings which are not currently exposed to the user and so are somewhat obscure. These could be supported in the schema and added to the publisher GUI parameters.

This would be especially relevant if a list publishing capability (See #P3) was added. 

· Schema change: Small
· Publisher Change: Small.

	Response actor
	DfT: Schema change

Publisher: enhancement

	Respondent code
	Nick Knowles

	Issue progress
	Raised in 2007, 2008.02 & 2008.10 List.

Solution proposed.
Feb 09: Discussed at PTIC meeting. Nick Knowles (Kizoom) volunteered to Champion this Issue.

May 09: Issue was delivered to PTIC. It was agreed that this issue be subject to revision  and was downgraded to release Band C.
April 10: Issue revisited by PTIC. It was agreed that this issue was still subject to revision

	Status code
	Issue Subject to revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-026 v0.1

	Submitter/Owner
	Name:  Nick Knowles (holder)
Organisation: Kizoom

Email address: nick_knowles@kizoom.com

	Title/Short description
	TXC-2.3-#P9: Publisher Bug reporting option

	Issue description
	Provides a “one click” bug reporting facility.

When an issues arise from a defective TXC document or a bug in the publisher, it is usually necessary to have all the necessary artefacts and information reported, such as the inouts, version levels etc. Quite often several interactions are needed to elicit the necessary information, especially if the issues has been forward from elsewhere.

Many applications (e.g. MS Word) now include an automated reporting system to collect send key data relating issues in to a support function.

	Issue manifestation
	Resolving issues incurs delays if the necessary information is not supplied This slows resolution of genuine issues. It also takes the user time and requires some expert knowledge by the user of what are the relevant information to be collected .

Would reduce cost of ownership – depending on number of users and issues. .

	Issue severity
	Helps to streamline the support process for when there are many users 

 “We have to do more work than we would like” “We waste time because of confusion about what to do” “We save long term support costs” 

	Priority code
	4 / C

	Response options
	Revise Publisher to include a “report an issue” button. This would send the Publisher version, operating system and J2re current log, and most recent input and output files to the EBSR support function as a zipped set.

· Schema change: None
· Publisher Change: Small

	Response actor
	PTIC prioritise.

Publisher: enhancement.

	Respondent code
	TBD

	Issue progress
	Feb 09: Discussed at PTIC meeting. Issue to be held by Nick Knowles (Kizoom) until more operators are involved in PTIC activities.

May 09: Allocated release Band C but not delivered to PTIC. 

Dec 09: Issue delivered to PTIC. Issue rejected

	Status code
	Rejected


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-027 v 0.2

	Submitter/Owner
	Name: Martyn Lewis
Organisation: Stagecoach
Email address: martyn.lewis@stagecoachbus.com

	Title/Short description
	TXC-2.3-#O1: Multiple Operational references per journey

	Issue description
	A number of operators would like to be able to associate multiple sets of operational details (block id, run id, vehicle type, positioning link and duty crew code, etc) with a given vehicle journey, for example, for different days of the week. 

Thus the same timetable might have multiple sets of operational data.

This change improves the ability to repurpose a TXC document for different purposes, while improving readability. Of published output.

	Issue manifestation
	At present, to work around the limitation of one set per journey, some TXC documents repeat vehicle journey definitions for different days of the week attaching a different profile to each. This can result in verbose timetables with complex footnotes. 

	Issue severity
	Needed in order to use the same TXC documents for real-time and operational systems.

“We have to find dodgy workarounds”, “We waste time because of confusion about what to do”

	Priority code
	1 / A

	Response options
	Enhance the schema to allow many rather than just one set of operational details, with an availability day type condition for the different sets. Use common Operating Day mechanism uses by #E2/ #E3.

In order to be backward compatible the current Operation Block etc should remain the default.

Operational/ Block, VehicleType & TicketMachine are specified on JourneyPattern & Vehicle Journey.

DutyCrew code is specified on timing links. (Would it also be useful to specify at JP/VJ Level?). Also on Positioning Link.

· Schema change: Medium

· Publisher Change: None

	Response actor
	PTIC: Prioritise change

DfT: Schema change

Publisher: enhancement

Suppliers: Optionally Augment tools 

	Respondent code
	Transport Direct

	Issue progress
	Raised in 2007, 2008.02 & 2008.10 List

Detailed solution proposed – revised for 2009.10
Feb 09: Discussed at PTIC meeting. Martyn Lewis (Stagecoach) volunteered to Champion this Issue.

May 09: Issue delivered  to PTIC and accepted for further action (Band A)

Mar 10: Funding for Issue PTIC-027 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-028 v 0.2

	Submitter/Owner
	Name: Martin Siczkowski
Organisation: ACIS
Email address:

	Title/Short description
	TXC-2.3-#O2: Add Cross-referencing & Workflow Attributes to TXC

	Issue description
	It would be useful to be able to identify a TXC document as being a variant that is not legally material for registration. See also item #M1 tendered & contracted and item #T2 change management

The workflow processes of operators would be facilitated by the inclusion of some additional control attributes in the TXC schema to allow applications to detect and mark the status of individual documents.

Indicating the nature of a content change would simply the task of a reviewer

	Issue manifestation
	There are often many variations of a TXC document, many with informative rather than material changes to the registration. 

	Issue severity
	“TXC schema does not meet all requirements to express timetables”. “We have to do more work than we would like” & “We have to find dodgy workarounds” 

	Priority code
	1 / A

	Response options
	Add a variant number as described below 

Should the presence of a variant subnumber always indicate that the changes in the document are not material for registration? Or should there be a separate explicit flag to represent this?

· Schema change: Small
· Publisher Change: Small

	Response actor
	PTIC: Prioritise change

DfT: Schema change

Publisher: enhancement

Suppliers: Optionally Augment tools 

	Respondent code
	Transport Direct

	Issue progress
	See [U2-#3, #12, #15, #17]

Raised in 2007, 2008.02 & 2008.10 List

Detailed solution proposed
Feb 09: Discussed at PTIC meeting. No Champion exists at present for this Issue.

May 09: Martin Siczkowski (ACIS) agreed to champion this issue. The issue was delivered to PTIC and was accepted for further action (Band A)

Mar 10: Funding for Issue PTIC-028 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-029 v 0.2

	Submitter/Owner
	Name: Mark Fell

Organisation: Trapeze 

Email address: mark.fell@trapezegroup.co.uk

	Title/Short description
	TXC-2.3-#O3: Vehicle Attribute – Low floor flags

	Issue description
	The TXC schema does not at present allow one to specify facility properties of services, in particular for impaired mobility access. 

A piece of data currently provided though AIM ATCO.CIF for traveline regions to use to provide a degree of accessibility information is the ‘low floor’ flag. This is a flag on each journey identifying that the route is ‘normally’ operated by a low floor vehicle.

TXC does currently support a VehicleType attribute which can be used to indirectly indicate capabilities such as a low floor.

This is specialised accessibility related case of #O4

	Issue manifestation
	Cannot distribute low floor attribute in RTPI systems using TXC, though this is available and relevant to some passengers.



	Issue severity
	Prevents use of TXC documents as single multipurpose distribution.

 “TXC schema does not meet all requirements to express timetables”. 

	Priority code
	3 / B3

	Response options
	We could add the facility properties. The question is which value should they take?

There are two CEN standards that are defining a consistent set of categories for facility type features including lowFloor. (i) the prCEN FixedObject standard has proposed a set of facility categories – including low floor - and (ii) the proposed SIRI facility services allows messages to be sent about changes in the availability of these features to be sent in real-time. It would be Logical for TXC to use the same set of categories fro features,

IFOPT has Number of steps, Boarding height etc – ?

IFOPT also has a categorisation of Suitabilities for different kinds of user need (wheelchair access, etc). A fuller treatment could also allow these to be associated with VehicleJourneys and stops.

 Schema change: None

· Publisher Change: Small or None


	Response actor
	PTIC: Prioritise change

DfT: Schema change

Publisher: enhancement

Suppliers: Optionally Augment tools 

	Respondent code
	Transport Direct

	Issue progress
	See [U1-#2.5]

Raised in 2007, 2008.02 & 2008.10 List

Detailed solution proposed
Feb 09: Discussed at PTIC meeting. Mark Fell (Trapeze) volunteered to Champion this Issue.

May 09: Issue was delivered to PTIC and accepted for further action (Band B3)

Mar 10: Funding for Issue PTIC-029 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-030 v0.3

	Submitter/Owner
	Name: Mark Fell

Organisation: Trapeze

Email address: mark.fell@trapezegroup.co.uk

	Title/Short description
	TXC-2.3-#O4: Additional Stop Attributes

	Issue description
	Trapeze have noted that there are a number of common properties of stops useful to info systems relating to stop attributes which are not present in TransXChange or NaPTAN. These include:

· Is there a physical indicator of the stop?

· Is there a shelter?

· Is there a seat?

· Is there a bus boarder?

All these are useful pieces of information to provide to a member of a public enquiring about a journey.

See also #O3

	Issue manifestation
	Whether there is a Physical indicator is already given by NaPTAN bus stop type subtype (marked MKD | unmarked: CUS | hail and ride HAR) – though there might be more specific details as to the nature of the marking. 

These elements are useful, but are really properties of the stop, not the timetable. Other elements should be added to an Equipment element on the NaPTAN package definition, allowing them to be populated in TXC document as part of the stop definition if desired At some point NaPTAN could be enhanced to also include them As for #O3 should be harmonised with IFOPT



	Issue severity
	TransXChange cant be used to exchange such data at present

“TXC schema does not meet all requirements to express timetables”. 

	Priority code
	3 / B3

	Response options
	Add an Equipment element with predefined categories to the Stop definition and AnnotatedStopRef elements.

· Suggestion would be to include appropriate parts of IFOPT package, just as the NaPTAN stop definition package is included at the moment

· The publisher could be enhanced to include the equipment in the particulars and/or matrix bed notes

Impact

· Schema change: Small
· Publisher Change: Small

	Response actor
	PTIC: Prioritise change

DfT: Schema change

Publisher: enhancement

Suppliers: Optionally Augment tools 

	Respondent code
	Transport Direct

	Issue progress
	See [U1-#2.6].

Raised in 2008.02 & 2008.10 List

Detailed solution proposed
Feb 09: Discussed at PTIC meeting. Mark Fell (Trapeze) volunteered to Champion this Issue.

May 09: Issue was delivered to PTIC and accepted for further action (Band B3)

Mar 10: Funding for Issue PTIC-030 approved as part of the Transport Direct-sponsored accessible transport project for the 2012 Olympics

April 10: Issue revisited by PTIC. It was agreed that this be discussed further following the Olympics.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-031 v0.2

	Submitter/Owner
	Name: Steve Robinson

Organisation: TfL

Email address: Stephen.Robinson@tfl.gov.uk

	Title/Short description
	TXC-2.3-#O5: Permission levels /IPR Use

	Issue description
	Operators may wish to mark in a TXC document data the allowed use of data, and to distinguish between different types of use allowed. 

	Issue manifestation
	Operator may want to provide a single distribution with different terms of use covered by legal agreement. This needs to be accompanied by declarations in the data. 

	Issue severity
	Would allow TXC to be used to distribute through generic channels”

“TXC schema does not meet all requirements to express timetables”. 

	Priority code
	4 / C

	Response options
	Additional metadata elements could be added, and also shown in partiucalrs

For example 

Level 1 - basic bus network data including

- Stop location data.

Level 2 - Schedule data

- List of routes serving each stop.

- Route geometry data.

Level 2 - Schedule data

Impact

· Schema change: Medium
· Publisher Change: small or None

	Response actor
	PTIC: Prioritise change

DfT: Schema change

Publisher: enhancement

Suppliers: Optionally Augment tools 

	Respondent code
	Transport Direct

	Issue progress
	Raised 2008.10 List

Detailed solution proposed
Feb 09: Discussed at PTIC meeting. Steve Robinson (TfL) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC where it was decided that a decision was not ready to be made.

Mar 10: Funding for Issue PTIC-031 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-032 v 0.2

	Submitter/Owner
	Name: Martin Siczkowski
Organisation: ACIS
Email address: 

	Title/Short description
	TXC-2.3-#O6: Dynamic Vias for RTPI

	Issue description
	AVL suppliers may want to set a different Via list to be used at successive stops. 

	Issue manifestation
	TXC already supports a DynamicDestinationDisplay which allows a single text element to be associated with each stop that can be used as the heading. A given DynamicDestinationDisplay is assumed to be in use until the next stop with a value is encountered.
However this does not include a structured list of Vias

	Issue severity
	Important for providing data to real-time systems.

“TXC schema does not meet all requirements to express timetables”. “We improve data quality

	Priority code
	2 \ A

	Response options
	Add Vias to StopUsage 
Impact

· Schema change: Small
· Publisher Change: None

	Response actor
	PTIC: Prioritise change

DfT: Schema change

Suppliers: Optionally Augment RT tools 

	Respondent code
	Transport Direct

	Issue progress
	See [U2-#25, 10]

Raised in 2008.10 List

Detailed solution proposed
Feb 09: Discussed at PTIC meeting. Mark Cartwright(Centaur Consulting/RTIG) volunteered to Champion this Issue.

May 09: Martin Siczkowski (ACIS) agreed to champion this issue. The issue was delivered to PTIC and accepted for further action (Band A)

Mar 10: Funding for Issue PTIC-032 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-033 v0.2

	Submitter/Owner
	Name: Mark Cartwright 

Organisation: Centaur Consulting/RTIG

Email address: mark.cartwright@centaurconsulting.co.uk 

	Title/Short description
	TXC-2.3-#O7: Recommended Operational End date

	Issue description
	Registrations may be legally open ended, but AVL suppliers may want to set an end date. This has to be manually added at the moment.

	Issue manifestation
	Real-time systems may want to limit applicability of data from a TXC system.

	Issue severity
	Important for providing data to real-time systems.

“TXC schema does not meet all requirements to express timetables”, “We have to do more work than we would like” & “We waste time because of confusion about what to do”

	Priority code
	3 / B1

	Response options
	Add a recommended end date to schema

· Schema change: Small
· Publisher Change: None

	Response actor
	PTIC: Prioritise change

DfT: Schema change

Suppliers: Optionally Augment RT tools 

	Respondent code
	Transport Direct

	Issue progress
	See [U2-#19]

Raised in 2008.10 List

Detailed solution proposed
Feb 09: Discussed at PTIC meeting. Mark Cartwright (Centaur Consulting/RTIG) volunteered to Champion this Issue.

May 09: Issue was delivered to PTIC, where is was decided that there was no momentum behind this issue and that it should be dropped

Mar 10: Funding for Issue PTIC-033 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-034 v.0.2 (Formerly TXC-2.3-#O8)

	Submitter/Owner
	Name: Roger Slevin.
Organisation: DfT
Email address: dft@slevin.plus

	Title/Short description
	Plan for Bank Holiday Calendar

	Issue description
	TransXChange allows complex availability conditions to be specified for each journey in terms of Day Types (Monday, Tuesday, etc) , Bank Holiday day types (New years day, Christmas Day, Spring Bank Holiday, displacement holidays, early run off, etc), on which a given service runs. These can be specified generically in advance so that at they hold for any year, regardless of the actual calendar dates on which the holidays occur. The day types can be accompanied by exceptions for specific dates.

Operators will typically specify Weekday, weekend and holiday services long ahead and this will be part of the registration. Fine tuning of the actual operational plan for services to be run takes place closer to the time of operation, for example to decide to run a Saturday or Sunday service on a specific bank holiday. This information needs to be related to the original plan in order to provision AVL systems in particular. 

In order to relate the general day types to specific calendar dates it would be useful to include a means of stating what type of service will be run on a particular calendar date. This could be included both in registrations and in subsequent data exchange using the general schema. 

	Issue manifestation
	Effort and difficulty currently experienced in preparing data



	Issue severity
	Needs meshing of processes and tools 

“TXC schema does not meet all requirements to express timetables”. “We would improve data quality

	Priority code
	1 / B1

	Response options
	Extend the TXC schema to allow a “service Plan” that makes assignments of Operating Day to specific calendar days. 

Might want to allow individual journeys to be cancelled. (alterations and additions could be expressed as vehicle journeys)

At the service level this gives a very concise expression of what will happen
· Schema change: Medium
· Publisher Change: None or medium

	Response actor
	PTIC: Prioritise change

DfT: Schema change

Suppliers: Optionally Augment tools 

	Respondent code
	Transport Direct

	Issue progress
	See [U2-#4, #5, #6]

Raised in 2007, 2008.02 & 2008.10 List

Solution proposed
Feb 09: Discussed at PTIC meeting. Roger Slevin (DfT) volunteered to Champion this Issue.

May 09: Delivered to PTIC where it was decided that Operators and PTEs should become joint champions with Roger Slevin on this issue. The issue was then accepted for further action (Band B1)

Mar 10: Funding for Issue PTIC-034 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-035 v0.2

	Submitter/Owner
	Name: Roger Slevin

Organisation: DfT

Email address: dft@slevin.plus.com

	Title/Short description
	TXC-2.3-#O9: General School days calendar data

	Issue description
	For services that only run in (or out of) termtime, there needs to be a source of dates 

TXC has a general purpose mechanism for stating the running times of services that vary according to the working days of particular organisations or events – the serviced organisation. 
There is no reason why updates to the serviced organisations calendar cannot be exchanged independently of the rest of the schedule.
Need to have common calendars of school terms and to exchange data

It may be helpful however to be able to identify simply which organisations are schools.

	Issue manifestation
	Uncertainty for RT systems as to which days are school days.

	Issue severity
	Quality of RT data affected

“We would  improve data quality

	Priority code
	2 / B2

	Response options
	Develop a process for collecting and distributing calendar data. Could be a central database. Needs to support late updates.

Also add a Serviced Organisation Classification to help clarify the nature of an organisation as a school, etc 

· Schema change: Small

· Publisher Change: Small

	Response actor
	PTIC: Prioritise change

DfT: Schema change

Publisher: enhancement

Suppliers: Optionally Augment tools 

	Respondent code
	Transport Direct

	Issue progress
	See [U2-#7]

Raised in 2007, 2008.02 & 2008.10 List

Detailed solution proposed
Feb 09: Discussed at PTIC meeting. Roger Slevin (DfT) volunteered to Champion this Issue.

May 09: Julie Williams (Traveline SW) agreed to how data is acquired for this issue. The issue was then delivered to PTIC and accepted for further action.

Mar 10: Funding for Issue PTIC-035 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-036 v0.2

	Submitter/Owner
	Name: 
Organisation: ACIS
Email address: 

	Title/Short description
	Minimum duration time on Layovers

	Issue description
	AVL systems may want to be able to specify a minimum time for a layover 

	Issue manifestation
	This is a real-time parameter that isn’t currently supported.

	Issue severity
	Improves real-time data support

“TXC schema does not meet all requirements to express timetables”. “We would improve data quality

	Priority code
	3 / B1

	Response options
	Add a minimum wait time - This in effect refines the current Duration to be a planned duration.

· Schema change: None
· Publisher Change: None/ Small

	Response actor
	PTIC: Prioritise change

DfT: Schema change

Suppliers: Optionally Augment RT tools 

	Respondent code
	Transport Direct

	Issue progress
	Feb 09: Discussed at PTIC meeting. Issue to be held by Mark Cartwright (Centaur/RTIG) until another Champion is identified. ACIS were identified as a potentially suitable Champion.

May 09: Issue delivered to PTIC and was accepted for further action (Band B1)

Mar 10: Funding for the schema change required for Issue PTIC-036 approved as part of the Transport Direct-sponsored TransXChange Enhancements package
April 10: Issue revisited by PTIC. It was agreed that the publisher change connected to this issue was not of significant enough importance to be resolved at present.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-037 v0.3

	Submitter/Owner
	Name: John Pryer

Organisation: Omnibus

Email address: john.pryer@omnibus.uk.com

	Title/Short description
	TXC-2.3-#O11: Add Duty Crew code to positioning links

	Issue description
	AVL systems may want to be able to specify a duty crew code on positioning links.

	Issue manifestation
	This is a real-time parameter that isn’t currently supported.

	Issue severity
	Improves real-time data support.

“TXC schema does not meet all requirements to express timetables”. “We have to find dodgy workarounds” “We improve data quality

	Priority code
	3 / B1

	Response options
	This should also allow for variants as per #O1.

Would it help to also allow a default DutyCrewCode that applies to all links?

· Schema change: Small
· Publisher Change: None

	Response actor
	PTIC: Prioritise change

DfT: Schema change

Suppliers: Optionally Augment RT tools 

	Respondent code
	Transport Direct

	Issue progress
	Raised in 2008.10 List

Detailed solution proposed
Feb 09: Discussed at PTIC meeting. John Pryer (Omnibus) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC and accepted for further action (Band B1)

Mar 10: Funding for schema change associated with PTIC-037 approved as part of the Transport Direct-sponsored TransXChange Enhancements package
April 10: Issue revisited by PTIC so discuss possible resolution of the publisher change associated with this issue. It was agreed that this publisher change was not a significant enough concern to be resolved at present.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-038 v0.3

	Submitter/Owner
	Name: Mark Fell

Organisation: Trapeze

Email address: mark.fell@trapezegroup.co.uk

	Title/Short description
	TXC-2.3-#M1: Tendered and Commercial flags

	Issue description
	Several AIM PTE and RTPI customers need identifiers in the data to distinguish journeys operated either on a commercial, tendered or mixed basis. 

Some customers have indicated that they would like to be able to specify this down to the timing link level.
Journeys that are operated on a mixed basis can then be flagged at the service level as to whether they are tendered or commercial.

	Issue manifestation
	Operators cannot currently mark which legs are tendered and which are commercial. This would be useful to represent.

	Issue severity
	“TXC schema does not meet all requirements to express timetables”. “ 

	Priority code
	TBD

	Response options
	The current registration holds some classification attributes at the registration (i.e. whole service level), viz (i) whether the service is contracted, part contracted or not contracted (Registration/ ContractedService) and (ii) whether it has a subsidy (Registration/ SubsidyDetails)

It would be straightforward to add further properties to represent the commercial status. As with other properties, probably want at the Service, JourneyPattern and VehicleJourney level.

Impact

· Schema change: Yes, Small

· Publisher Change: Yes Small or none 

	Response actor
	PTIC: Prioritise change

DfT: Schema change

Publisher: enhancement

Suppliers: Optionally Augment tools 

	Respondent code
	Transport Direct

	Issue progress
	See [U1-#2.4]

Raised in 2007, 2008.02 & 2008.10 List

Detailed solution proposed 

Feb 09: Discussed at PTIC meeting. Mark Fell (Trapeze) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC and accepted for further action (Band A)

Mar 10: Funding for schema change associated with Issue PTIC-038 approved as part of the Transport Direct-sponsored TransXChange Enhancements package
April 10: Issue revisited by PTIC to discuss publisher change associated with issue 038. It was agreed that this change was not a significant enough concern for any immediate action to be taken.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-039 v0.2

	Submitter/Owner
	Name: Mark Fell

Organisation: Trapeze

Email address: mark.fell@trapezegroup.co.uk

	Title/Short description
	TXC-2.3-#M2: Journey Interchanges

	Issue description
	There currently is no simple way within TransXChange to reference connecting journeys or lines when they appear within another TXC document file (or indeed in traveline/TD terms, other data providers’ files). Currently in order to describe a planned interchange, the other journey needs to be declared in the document in some detail. 

	Issue manifestation
	Using TXC to exchange interchanging journey is difficult & cumbersome.

Connecting Journeys currently have to be declared in the same document in at least a skeleton form; it would be better to also allow external references. 

As noted by Trapeze, technically the main issue to be resolved is the reference system to use to identify the other journey. It would be logical to identify journeys within Operator code. This would leave it up to operators to ensure vehicle identifiers were unique within operator code – at least for externally referenced journeys. A version frame is also needed to ensure the right version of the externally referenced journey is referenced.

To ensure that the reference is unique, operator codes need to be nationally unique.



	Issue severity
	Important function to support properly

“TXC schema does not meet all requirements to express timetables”. “We have to do more work than we would like” “We have to find dodgy workarounds” 

	Priority code
	2 / B2

	Response options
	A simple approach, consistent with the way NaPTAN stops may be externally or internally referenced in a TXC document at present, would be to introduce a ConnectingVehicleJourneyRef which declares references to externally defined journeys for use in the document.

· Schema effort: Medium
· Publisher effort: Medium 


	Response actor
	PTIC: Prioritise change

DfT: Schema change

Publisher: enhancement

Suppliers: Optionally Augment tools 

	Respondent code
	Transport Direct

	Issue progress
	See [U1], See [U2-#20]

Raised in 2007, 2008.02 & 2008.10 List

Detailed solution proposed 

Feb 09: Discussed at PTIC meeting. Mark Fell (Trapeze) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC and accepted for further action (Band B2)

Mar 10: Funding for Issue PTIC-039 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-040 v 0.2

	Submitter/Owner
	Name: Nick Knowles
Organisation: Kizoom
Email address:

	Title/Short description
	TXC-2.3-#M3: Displacement January2ndScotland Holiday

	Issue description
	January2nd is not currently a Displacement holiday type. 



	Issue manifestation
	January2nd cannot be treated like other TXC fixed date holidays for which displacement is allowed. This is really an oversight and but requires a schema change to fix. 

	Issue severity
	Affects Scottish services

“TXC schema does not meet all requirements to express timetables”. “We improve data quality

	Priority code
	1 / A

	Response options
	Add January2ndScotland to DisplacementHolidays
Ensure Note processing handles the extra holiday.
Value Should be added

· Schema effort: Small
· Publisher effort: Small 

	Response actor
	DfT: Schema change

Publisher: enhancement

Suppliers: Add support for Scottish users

	Respondent code
	Transport Direct

	Issue progress
	Raised in 2008.10 List.
Feb 09: Discussed at PTIC meeting. There is currently no Champion for this Issue.

May 09: Issue delivered to PTIC and accepted for further action (Band A)

Mar 10: Funding for Issue PTIC-040 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-041 v0.3 (Formerly TXC-2.3-#M4)

	Submitter/Owner
	Name:

Organisation: GTFS users
Email address:

	Title/Short description
	Parameterized Route Colours

	Issue description
	At the moment, the colours used for routes or lines cannot be specified. It would be useful to be able to associate colours with lines. These could be used by the Publisher and other tools..

Would increase capability for multi-route maps (and GTFS compatibility).

	Issue manifestation
	Operators often have colours associated with routes. Including theses in TXC would a allow more automated generation of information. 

	Issue severity
	 “TXC schema does not meet all requirements to express timetables”. “We have to find dodgy workarounds” 

	Priority code
	3 / A

	Response options
	Add optional colour elements to  Colour & TextColour to Route, Line and VehicleJourney elements.
Add support to pick up requested colours The Route colour will be used by the publisher d on all links of the route. The value will be a hex colour value. 

· Schema effort: Small
· Publisher effort: Small 

	Response actor
	PTIC: Approve

DfT: Schema change

Suppliers: Optionally Augment tools 

	Respondent code
	Transport Direct

	Issue progress
	Raised 2008.10 List. From GTS 

Detailed implementation proposal available. 
Feb 09: Discussed at PTIC meeting. Mark Cartwright (Centaur Consulting/RTIG) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC and accepted for further action (Band A)

Mar 10: Funding for Issue PTIC-041 approved as part of the Transport Direct-sponsored TransXChange Enhancements package
Apr 10: Issue revisited by PTIC to discuss publisher change associated with issue 041. It was agreed that this change was not a significant enough concern for any immediate action to be taken.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-042 v 0.2

	Submitter/Owner
	Name:

Organisation: RTIG See [U2-#16, #24]
Email address:

	Title/Short description
	Support Marketing Name

	Issue description
	Some operators may want to have a marketing name for a service on real time displays that is different from the line name, operator name or similar.



	Issue manifestation
	Only a single marketing name can be used, so RTPI needs are not met.



	Issue severity
	“TXC schema does not meet all requirements to express timetables”. “We have to find dodgy workarounds” 

	Priority code
	3 / A

	Response options
	Add a separate Add a MarketingName to the Service as part of the ServiceInfoGroup

· Schema effort: Small
· Publisher effort: None or add to particulars 

	Response actor
	PTIC: Prioritise

DfT: Schema change

Suppliers: Optionally Augment tools 

	Respondent code
	Transport Direct

	Issue progress
	See [U2-#16, #24]

Raised in  2008.02 & 2008.10 List.

Detailed implementation proposal available.
Feb 09: Discussed at PTIC meeting. Mark Cartwright (Centaur Consulting/RTIG) volunteered to Champion this Issue.

May 09: Issue delivered to PTIC and accepted for further action (Band A)

Mar 10: Funding for Issue PTIC-042 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-043 v0.1

	Submitter/Owner
	Name: Nick Knowles

Organisation: Kizoom

Email address: nick_knowles@kizoom.com

	Title/Short description
	TXC-2.3-#T1: Extension Points in TXC schema for User defined Extensions

	Issue description
	It is useful for some suppliers to be able to add private schema extensions without waiting for a new release of TXC. 

	Issue manifestation
	At present suppliers wishing to build on TXC must wait for the process to add a new feature.

	Issue severity
	Enables informal development of TXC enhancements

“We have to find dodgy workarounds”. “We save long term support costs” 

	Priority code
	TBD

	Response options
	Add schema elements as below:

· Schema Change: Yes, Small

· Publisher Change: none 

	Response actor
	PTIC : Prioritise

Publisher: enhancement

Suppliers: Use when wanted 

	Respondent code
	Kizoom

	Issue progress
	Raised in 2008.02 & 2008.10 List 

Feb 09: Discussed at PTIC meeting. Nick Knowles (Kizoom) volunteered to Champion this Issue.
May 09: Issue delivered to PTIC, where concerns were raised as to how the issue could be applied where different versions of TransXChange exist. The issue was therefore rejected. 

	Status code
	Rejected


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-044 v0.3

	Submitter/Owner
	Name: Mark Cartwright (holder)

Organisation: Centaur Consulting/RTIG

Email address: mark.cartwright@centaurconsulting.co.uk;

	Title/Short description
	TXC-2.3-#T2: Additional Change Management Support

	Issue description
	Some NaPTAN & TXC Business processes could be made more efficient with improved tool support for change management.
To detect those elements which have changed in an updated version of a document. 

To exchange only the data which has changed (Delta) – saving time and processing effort.
See also discussion of workflow attributes.

	Issue manifestation
	It can be hard to detect which element has been changed in a large timetable.
Large amounts of data may need to be exchanged to convey a small change.

	Issue severity
	NaPTAN & TXC already have the ability to mark fine grained changes. Rules to enable delta support are lacking, and tools that tack advantage of the detailed tracking are lacking. 

One would need to decided in what circumstances will it be useful to exchange deltas and in what circumstances will it not.

 “We have to do more work than we would like” “We save long term support costs” “We improve data quality 

	Priority code
	3 / C

	Response options
	Supporting Fine grained change management/Change detection: 

As part of the 2.1 changes, a systematic set of attributes were added to all primary NaPTAN & TXC entities to hold creation date, modification date etc. To ensure consistency these are defined by a standard attribute group which is then referenced on all the elements. Thus it is already possible to mark and track elements. This means that fine grained change management is already possible (provided the elements are populated correctly buy output tools). 

We could enhance the publisher to flag elements that have  change date after a specified date. This can be done efficiently i.e. Without a value by value comparison, using existing mechanisms.
Schema Change: None
Publisher Change: Yes, Medium (optional)
‘Delta’ support: the ability to exchange just the differences. Only very small changes are needed in the TXC schema to enable ‘delta’ support – namely to indicate whether the data in any given element is complete or a delta. 

Most of the requirement is to clarify the processes for importing and reconciling changes - not a technical issue for TXC schema.  Examples are needed.
Schema Change: Yes
Publisher Change: None)
A separate tool could be created to split deltas after a certain date or to consolidate a base file and its deltas into a single publishable file 

	Response actor
	PTIC Prioritise 
Publisher: enhancement

	Respondent code
	Transport Direct

	Issue progress
	Feb 09: Discussed at PTIC meeting. Issue to be held by Mark Cartwright (Centaur/RTIG) until another Champion is identified.

May 09: Allocated release Band C but not delivered to PTIC. Still awaiting Champion

Dec 09: Issue delivered to PTIC. Paul Hart elected as Champion. Issue accepted for further action.

Mar 10: Funding for Issue PTIC-0 approved as part of the Transport Direct-sponsored TransXChange Enhancements package
Apr 10: Issue revisited by PTIC to discuss publisher change associated with issue 044. It was agreed that this change was not a significant enough concern for any immediate action to be taken.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-045 v0.2

	Submitter/Owner
	Name: Nick Knowles

Organisation: Kizoom

Email address: nick_knowles@kizoom.com

	Title/Short description
	TXC-2.3-#T3: DNF metadata attribute to enable persistent references

	Issue description
	Other data layers and applications in the UK may wish to reference TXC entities using a unique persistent identifier. 

	Issue manifestation
	At present there is no standard way of referencing TXC entities from other schemas and applications,

	Issue severity
	This is a simple enabling feature that ”helps meet wider policy objectives and increases the reusability of TXC data.

“We save long term support costs” “We improve data quality

	Priority code
	3 / B3

	Response options
	The OS has created a Digital National Framework Infrastructure DNF which provides a common reference context for projecting geospatial related information models. By registering NaPTAN & TXC within this framework it becomes possible to establish UK wide (and indeed global) unique references to TXC and NaPTAN elements from OS and other products, facilitating projection between information model layers for many different purposes.

The DNF prefix identifies the provider of data. 

To formally tie TXC into this framework we should explain how to formally register suppliers of TXC, NaPTAN and NPTG data so that their DNF prefixes can then be used to reference PT elements from other systems. A qualifier element for the DNF attribute of references to elements in other information systems (notably TOIDS) in TXC tracks could also be added. A small amount of work is needed to document how this works and update examples

· Schema Change: Yes, Small
· Publisher Change: None 

	Response actor
	 DfT: agree method, minor schema and documentation change.

	Respondent code
	Transport Direct

	Issue progress
	Raised in 2008.02 & 2008.10 List 

Feb 09: Discussed at PTIC meeting. Nick Knowles (Kizoom) volunteered to Champion this Issue.
May 09: Issue delivered to PTIC and accepted for further action

Mar 10: Funding for Issue PTIC-045 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-046 v0.3

	Submitter/Owner
	Name: Nick Knowles

Organisation: Kizoom

Email address: nick_knowles@kizoom.com

	Title/Short description
	TXC-2.3-#T4: Remove Chameleon Namespace Usage from TXC Schema

	Issue description
	A technical change to revise the internal name spaces used by TXC in orderto improve the reusability of TXC schema - and increase its future proofing.

	Issue manifestation
	Because of limitations in earlier versions of XML support by Microsoft and certain other toolmakers, the TXC schema currently uses a single namespace for NaPTAN elements, even though it embeds packages that come notionally from another namespace (NaPTAN), instead of more correctly using separate namespaces for the sub-packages. This “chameleon” technique (originally done only as a pragmatic compromise because of XML tool limitations) is considered undesirable by XML experts as it can lead to certain types of obscure ambiguity, and because it makes it harder to implement applications that share separate models derived from the same package. Tool support has very significantly improved since 2002 and the schema could be corrected. 

The change to qualify the elements with a namespace id would be propagated automatically in 2.2 documents in a similar way to the version id. Tool builders wishing to use the 2.2 schema will simply rebind. 

	Issue severity
	This is an improvement in best practice which simplifies implementations in the long term it is relatively easy to do as part of schema upgrade but is not worth doing by itself.

“We save long term support costs” 

	Priority code
	3 / B2

	Response options
	It is quite important technically to address this in order to future proof TXC. It requires. 

Keep a separate namespace for TXC at present, but qualify the references to NaPTAN elements with napt:  . This is the better solution.
· Schema effort: Small
· Publisher effort: None 
Would be done as part of another schema change.

	Response actor
	DfT: Schema change

	Respondent code
	Nick Knowles

	Issue progress
	Raised in 2008.02 & 2008.10 List 

Feb 09: Discussed at PTIC meeting. Nick Knowles (Kizoom) volunteered to Champion this Issue.
May 09: Issue delivered to PTIC and accepted for further action

Mar 10: NaPTAN & Transxchange schemas have been reorganised in 2.4 and restructured internally  to improve reusability, to segregate common, NaPTAN specific and TXC specific shared elements and to improve long term alignment with NeTEX etc.. However the impact of removing the chameleon usage change was found to be larger than expected and judged to require further consultation before proceeding.  Although TXC documents would be semantically identical, documents would lost strict backwards compatibility because NaPTAN elements that are reused in TXC (such as the stop declarations and stop areas) .  would require a prefix, e.g. <napt:StopPoint> instead of <StopPoint>. Thus all the tags in certain sections of a TXC document would need amending.

This also makes it harder to test as existing documents need to be transformed , rather than just having their version number changed.

Thus we will proceed as follows: 

· Create a 2.4 release that preserves the current chameleon usage

· If desired after consultation , create a separate 3.0 release that changes just the namespace

If done the change would involve the following:

1. Make it a  full 3.0 release to indicate data rather than strictly compatibility

2. The change should be a distinct step with no other changes. This separates out other functional differences and facilitates regression testing.

3. Be accompanied by a conversion tool that would reformat schemas in the new format. This could be done for example with a simple xlst transform.  

4. Be accompanied by a namespace change to highlight the change eg transxchange.org.uk/ should become transxchange,org,uk/txc 

	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-047 v0.1

	Submitter/Owner
	Name: John Prince
Organisation: Yorkshire Traveline c/o South Yorks PTE
Email address: John.Prince@sypte.co.uk

	Title/Short description
	Incorporate a Preferred Interchange rating of stops in NaPTAN

	Issue description
	There is a need to influence more directly the choice of interchange points (i.e. stops) when more than one stop can be used without altering the other measures of journey plan such as journey length, arrival time or number of changes.

For example where the first leg of a journey travels along a road inbound that the second leg travels along outbound there might be several stops that the passenger could alight from the first and board the second without altering the start or finish time of the journey.
If one of the stops is an attended, well lit bus station we would like to advise the passenger to change there in preference to any other of the options.

In the AIM user group of 27 September 2005 a simple rating of 1-9 (1 poor, 9 good) of the stop was preferred to any more complicated solution, for instance involving the counting or rating of infrastructure or DDA aspects such as lighting, seating, toilet, phone line or attendant.

There is no field on NaPTAN to accommodate such a rating, neither defined nor spare.
NaPTAN should be enhanced to include a field.

	Issue manifestation
	See below.



	Issue severity
	This is repeatedly requested and might have liability connotations if a passenger was advised to change at a clearly unsafe location and suffered as a result when there were other options.

	Priority code
	TBD

	Response options
	Do nothing and run the risk; there are no known instances of LAs being sued as a result of not having it.

Roger Slevin proposed the rating used in MDV of 1-99 with an initial default of 50, the rating to be determined optionally by sophisticated assessment of risk factors.  He also observed that this rating should be available for stop areas and inherited by individual stops.

	Response actor
	Nick Knowles to amend NaPTAN and circulate journey planner suppliers regarding new data and how it should be used

	Respondent code
	Nick Knowles

	Issue progress
	April 09: John Prince raised issue for discussion at PTIC meeting.

May 09: Issue was delivered to PTIC with views being raised that NaPTAN would be the wrong place for this issue with TransXChange suggested as an alternative. As a result the issue was rejected


	Status code
	Rejected


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-048 v.0.3 (Formerly PTIC-026 v.0.01 (Formerly TXC-2.3-#P8)

	Submitter/Owner
	Name:

Organisation: Stagecoach
Email address:

	Title/Short description
	Presentation of Service codes

	Issue description
	Include relationship of Line numbers to service code on route maps to improve their content.

	Issue manifestation
	The Service Codes on route maps are different from the Line Numbers on the particulars and matrix.

The Publisher can produce two separate pdf files. 

The first contains several pages of "header" particulars and the timetable matrix. On page 2, the service detail shows the ServiceCode, the O-Licence and Registration Number, and underneath a box showing the public-facing service Line number(s) used by the trips on the registration ("Publicly known as"). These are set by the operator and are of importance to downstream users in associating a trip to its public-facing service number where there are multiple Lines in a Service. 

The second pdf, the Route Map, has a two-line where the number shown is the ServiceCode – not the public-facing Line numbers. Although in many cases the ServiceCode will coincide with the public-facing Line number, it does not always and it's potentially confusing to a downstream-user. It would be helpful to include an extra line in the header of the map, showing the "Publicly known as" detail of the other pdf.

	Issue severity
	 Makes maps less confusing

	Priority code
	2 / A

	Response options
	Include relationship of Line numbers to service code on route maps.

· Schema change: None
· Publisher Change: Small


	Response actor
	PTIC: Prioritise

Publisher: enhancement

	Respondent code
	Transport Direct

	Issue progress
	Raised in 2009.02 List
May 09: Issue was delivered at the meeting and was accepted for further action (Band A)

Mar 10: Funding for Issue PTIC-048 approved as part of the Transport Direct-sponsored TransXChange Enhancements package 

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-049 v0.3

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Simple Accessibility of Stops /Naptan

	Issue description
	NaPTAN stop data & TXC Journey data does not currently provide information about accessibility for users that would allow journey planners to provide routings optimised for disabled travellers and travellers with other needs.

The full scope of accessibility data is potentially quite large, as shown by IFOPT. There are many different types of accessibility condition and many different types of equipment potentially relevant to support the full gamut of accessibility needs. Furthermore the relevance of such data to a journey planner may involve a complex set of considerations – some paths and some platforms within a station may be accessible, others may not, and this may be different at different times of day.
However a simplified subset of the model could still provide very useful function, in particular addressing the core needs of the most affected category, wheelchair users. This could give function equivalent for example, to that of TfL, which identifies the stations at which wheelchair users can access the underground without steps. TfL also provides journey planning for some basic user needs (wheelchair, lift free access etc).
This proposal would add support for basic wheelchair accessibility to NaPTAN and TXC.

	Issue manifestation
	Journey planners and real-time systems cannot make accessibility optimised routing or give accessibility information about stops.


	Issue severity
	Severe for disabled users, 

	Priority code
	2 / C2

	Response options
	Add basic support to NaPTAN & TXC based on a subset of the IFOPT accessibility conditions. This would allow data to be collected systematically for use in journey planning. 
NaPTAN

· Add summary flagging of StopPoints and StopAreas with the four categories of Limitation. Wheelchair Access | Step-Free Access | A Lift-Free Access | Escalator-Free Access: 
· Add RampEquipment & Lift Equipment element to NaPTAN journeys that would allow journeys to be marked as lowFloor or Ramp
TXC

· Add a VehicleEquipment element to TransXChange VehicleJourneys that would allow journeys to be marked as lowFloor or Ramp
JourneyWeb?

· Add an accessibility element to query and accessibility information to results 

For a given stop point, an accessibility rating would need to be given that could be used to apply to the whole stop (e.g. rail station, tube station etc). This could be further defined with ratings at the entrance and platform level. 

	Response actor
	DfT addition to national standards base. PTEs to collect data. 

Suppliers to provide tool support.

Would need further upgrade to NaPTAN database.

	Respondent code
	Transport Direct

	Issue progress
	Issue submitted 2009.05.11

A more extensive approach is discussed in 
See also PTIC-051, 052, 053

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
Mar 10: Funding for Issue PTIC-049 approved as part of the Transport Direct-sponsored accessible transport project for the 2012 Olympics

April 10: Issue revisited by PTIC. It was agreed that this be discussed further following the Olympics.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-050 v0.3

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Accessibility of navigation paths /Naptan +

	Issue description
	NaPTAN stop data currently treats stations and stops as a collection of points (entrances, platforms, bays, gates main concourse, etc). It doesn’t record information about the connectivity of the points, for example which points are reachable from other points, and whether there are any accessibility constraints. For example, whether a platform can be reached by a lift, ramp etc or not.

IFOPT adds support for an accessibility model. That can be applied both to points and to access paths within interchanges. By including information on path links, data can be used both to provide journey planners with detailed accessibility information about individual routes (including number of steps etc) and to provide detailed in station navigation. 

Collecting detailed accessibility data should be regarded as a large long term task that needs to be done incrementally. By putting in place a standard suppliers and users can undertake the long term investment needed.

	Issue manifestation
	Journey planners and real-time systems cannot make accessibility optimised routing or give detailed step by step guidance through interchanges.

Note that different degrees of sophistication are possible in the use of accessibility data 


	Issue severity
	Severe for disabled users, 

	Priority code
	3 / C2

	Response options
	In order to record accessibility paths one needs a path model and an accessibility model. Both of these can be taken from IFOPT.

The aim will be to add access path link support by building on the existing NaPTAN data set, i.e. the ability to collect data about the paths within an interchange between entrances, platforms etc.

NAPTAN

Either

· By Adding an Access Path Link element to NaPTAN based on the IFOPT element this would allow detailed paths to be recorded 
Or
· By providing an option to exchange NaPTAN data in IFOPT format that would include support for access path links. Specifically this would be populated with Access Path Link, Stop Path Link and AccessibilityLimitation data elements.
JourneyWeb

· Add an accessibility element to query and enhance to have accessibility information on resulting Journey Legs.


	Response actor
	DfT addition to national standards base. PTEs to collect data. 

Suppliers to provide tool support.

Would also require support in data capture tools to collect and in journey planners to use.

	Respondent code
	Transport Direct

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-049, 051, 052, 053

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
Mar 10: Funding for Issue PTIC-050 approved as part of the Transport Direct-sponsored accessible transport project for the 2012 Olympics

April 10: Issue revisited by PTIC. It was agreed that this be discussed further following the Olympics.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-051 v0.1

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Accessibility of services /TXC

	Issue description
	At present there is no standard way of exchanging data about the availability of accessibility features on services. 

Accessibility requires that not only the stops & stations but also the vehicles themselves be appropriately enabled for passengers with accessibility needs. In order to support journey planning for accessibility users, the timetable needs to be tagged with the accessibility of vehicle journeys. 



	Issue manifestation
	Journey planners and real-time systems cannot make accessibility optimised routing without this information.


	Issue severity
	Severe for disabled users, 

	Priority code
	2 / C2

	Response options
	Add support so that the full accessibility of services can be stated

TXC

either

· By Adding an ActualVehicleEquipment element to TXC based on the IFOPT element. This would allow detailed facilities (e.g. low floor, disabled lavatories etc)) to be recorded. It would be supported at both the Service, Journey Pattern and the Vehicle Journey Level
or (or both)
· By providing an option to exchange TXC data in  NeTEx format that would include support for accessibility equipment
JourneyWeb

· Add an accessibility element to query, and also enhance response to have accessibility information on resulting Journey Legs.


	Response actor
	DfT addition to national standards base.

Suppliers to provide tool support.

Would also require support in data capture tools to collect and in journey planners to use.

	Respondent code
	Mark Cartwright

	Issue progress
	Needs PTIC review to further validate relevant equipment elements.

Issue submitted 2009.05.11
See also PTIC-049, 050, 052

The SIRI-FM service can be used to provide real-time updates to Service accessibility data 
September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 


	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-052 v0.3

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Real-time accessibility / SIRI-FM

	Issue description
	For travellers dependent on specific accessibility facilities, for example wheelchair users requiring use of lifts at a station, or use of a low floor bus, real-time information about unavailability of facilities may be critical. At present there is no standard way to exchange the real-time status of equipment data. 

The new SIRI-FM service addresses this need by allowing real-time services to exchange data about availability 

	Issue manifestation
	Disabled users may encounter unexpected problems in making their journey. Real-time Journey planners and real-time systems cannot make accessibility optimised routing without this information.

	Issue severity
	Severe for disabled users, 

	Priority code
	2 / C2

	Response options
	The prerequisite for this capability is to have a baseline model of the static accessibility features of stops and vehicles, as discussed in PTIC-049, 050, 051.
The SIRI-FM service could then be used an available standard to exchange changes to the status.


	Response actor
	DfT addition to national standards base.

	Respondent code
	Transport Direct

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-049, 050, 051

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues.

Mar 10: Funding for Issue PTIC-052 approved as part of the Transport Direct-sponsored accessible transport project for the 2012 Olympics

April 10: Issue revisited by PTIC. It was agreed that this be discussed further following the Olympics.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-053 v0.1

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Parking availability / IFOPT/ NaPTAN

	Issue description
	The availability of parking facilities and the relation of them to the point of access to public transport can be an important consideration for travellers making mixed mode journeys. This is especially the case for disabled users. The cost of parking may also be relevant.
Large interchanges such as big stations or airports may offer a number of alternatives with different time/distances and monetary costs associated with them.

Real-time considerations – for example that car parks will be full are also relevant.

The UTMC Car Park data object provides a means of exchanging information about the capacity and road access of a car park. The UTMC model identifies car parks, but does not cover their layout or relation to the transport facility.

	Issue manifestation
	Parking data is not readily available to journey planners with the attributes relevant for journey planning. 

	Issue severity
	Severe for disabled users. Important for encouraging PT use, e.g. through park and drive.

	Priority code
	3 / C2

	Response options
	The objective would be to provide a basic model of Car Parks in relation to Stations, Airports etc that could be used both in journey planning, and to relate UTMC data to NaPTAN and journey information. 

either

· By providing an option to exchange NaPTAN data in IFOPT format that would include support for car park elements (Preferred option).
Or 

· By Adding Parking, Access ParkingArea etc elements to NaPTAN based on the IFOPT element this would allow detailed paths to be recorded.

	Response actor
	

	Respondent code
	Mark Cartwright

	Issue progress
	Issue submitted 2009.05.11
September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 

	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-054 v0.3

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Connection links & Physical Paths through an Interchange /NaPTAN

	Issue description
	There is no means currently to exchange data for fine grained journey planning in interchanges. 

NaPTAN stop data currently treats stations and stops as a collection of points (entrances, platforms, bays, gates main concourse, etc). It doesn’t record information about the connectivity of the   points, for example which points are reachable from other points, and the timings needed (nor whether there are any accessibility constraints). For example, the difference between walking across a platform and walking from one end to another of a large interchange can be very large.

IFOPT adds support for a path model. This can be used both to provide journey planners with detailed navigation information about individual routes and to provide detailed in station navigation, for example schematic maps. 

The path information model makes it possible to electronically provide schematic visualisations of an interchange which can be used to navigate it before or during a journey.

Paths should be seen as a prerequisite that enables accessibility navigation (PTIC-050), Transit Times and boarding Positions (PTIC-058).

Collecting detailed path and connection data should be regarded as a large long term task that needs to be done incrementally. By putting in place a standard suppliers and users can undertake the long term investment needed.



	Issue manifestation
	Journey planners and real-time systems cannot make fully optimised routing that takes into account connection paths, or give detailed step by step guidance through interchanges.

	Issue severity
	This should be seen as a prerequisite that enables accessibility navigation (PTIC-050), Transit Times and boarding Positions (PTIC-058). 

	Priority code
	3 / C2

	Response options
	In order to record connection links and access paths links one needs a path model. Both of these can be taken from Transmodel/IFOPT.

The aim will be to add access path link support by building on the existing NaPTAN data set, i.e. the ability to collect data about the paths within an interchange between entrances, platforms etc.

NAPTAN

either
(a) By providing an option to exchange NaPTAN data in IFOPT format. This would include support for access path links. Specifically this would be populated with Access Path Link, Stop Path Link and Connection Link data elements. 
or
(b) By adding a Connection Link and Access Path Link elements to NaPTAN based on the IFOPT element this would allow detailed paths to be recorded 
TXC
Just as one can supply stop data in a TXC timetable, It should be possible to supply additional or override connection information in a specific timetable. To do this one either 
· Includes it with NaPTAN as in (a) above.

· Includes it with IFOPT as in (b) above - By providing an option to exchange TXC data in  NeTEx format that would include support for connection link information. 
JourneyWeb

· Add an accessibility element to query and enhance to have accessibility information on resulting Journey Legs.


	Response actor
	DfT addition to national standards base. PTEs to collect data. 

Suppliers to provide tool support.

Would also require support in data capture tools to collect and in journey planners to use.

	Respondent code
	Mark Cartwright

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-049, 051, 052, 053

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
Mar 10: Funding for Issue PTIC-054 approved as part of the Transport Direct-sponsored accessible transport project for the 2012 Olympics

April 10: Issue revisited by PTIC. It was agreed that this be discussed further following the Olympics.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-055 v0.2

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Transit Times & Check Points in Interchanges

	Issue description
	There is no means currently to exchange interchange transit time data for fine grained journey planning in interchanges. 

NaPTAN stop data currently treats stations and stops as a collection of points (entrances, platforms, bays, gates main concourse, etc). It doesn’t record information about how long to get between points, and whether there are processes (e.g. ticket purchase, check-in, security) that may add to the journey time. Note that these times may vary at different times of day. 

IFOPT adds support for the exchange of transit times and the nature and expected time penalties of “Checkpoints’ – features or processes in an interchange that may have variable length delays associated with them. This can be used both to provide journey planners with detailed navigation information about individual routes and to provide detailed in station navigation.

Transit Times require the existence of a Path Link Model  (PTIC-054).

Collecting detailed path and connection data should be regarded as a large long term task that needs to be done incrementally. By putting in place a standard suppliers and users can undertake the long term investment needed.



	Issue manifestation
	Journey planners and real-time systems cannot make fully optimised routing that takes into account connection paths, or give detailed step by step guidance through interchanges.



	Issue severity
	 

	Priority code
	3 / C2

	Response options
	In order to record connection links and access paths links one needs a path model. Both of these can be taken from Transmodel/IFOPT.

The aim will be to add access path link support by building on the existing NaPTAN data set, i.e. the ability to collect data about the paths within an interchange between entrances, platforms etc.

NAPTAN

either
(a) By providing an option to exchange NaPTAN data in IFOPT format. This would include support for Transit Times and Checkpoints.
or
(b) By adding a Connection Link and Access Path Link elements to NaPTAN based on the IFOPT element, along with Transit Times and Checkpoints. This would allow detailed paths to be recorded.
TXC
Just as one can supply stop data in a TXC timetable, It should be possible to supply additional or override transit time information in a specific timetable. To do this one 

either:
· Includes it with NaPTAN as in (a) above.

or

· Includes it with IFOPT as in (b) above - By providing an option to exchange TXC data in  NeTEx format that would include support for connection link information. 
JourneyWeb

· Include transit information on resulting Journey Legs. (and use it in computations)


	Response actor
	DfT addition to national standards base. PTEs to collect data. 

Suppliers to provide tool support.

Would also require support in data capture tools to collect and in journey planners to use.

	Respondent code
	Transport Direct

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-049, 051, 052, 053

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues.

Mar 10: Funding for Issue PTIC-055 approved as part of the Transport Direct-sponsored accessible transport project for the 2012 Olympics

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-056 v0.3

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Station Equipment & Facilities /

	Issue description
	There is no means currently to exchange Station and Stop equipment and facility data in a standard format. Such information is useful both for passengers seeking particular facilities (toilets, assistance, lost property etc) and for some aspects of fine grained journey planning in interchanges (for example to locate ticket on demand machines to collect a ticket). 

· Stop Place equipment includes availability of services ticketing, lavatories, waiting rooms, buffets.

· Accessibility equipment data can be seen as a specialised subset of equipment data. It can be use for locating Lifts, escalators etc, voice announcements etc.

· Facilities may be either physical (a waiting room, nappy changing room etc) or a local service (e.g. porterage, valet parking.

There may be availability conditions (e.g. office hours only) associated with some facilities

The Equipment model enables the facilities management  model PTIC052

Collecting detailed facility data should be regarded as a large long term task that needs to be done incrementally. By putting in place a standard suppliers and users can undertake the long term investment needed.

	Issue manifestation
	The provision and exchange passenger information about facilities is not standardised. This make sit hard to make it available in electronic formats, searchable etc.



	Issue severity
	This should be seen as a prerequisite that enables accessibility navigation (PTIC-050), Transit Times and boarding Positions (PTIC-058).

 

	Priority code
	3 / C2

	Response options
	In order to record equipment one needs an equipment model and a means to associate it with location within Stop Place elements. An equipment model can be taken from Transmodel/IFOPT. Either NaPTAN or IFOPT can be used fro the stop place model – the latter allows one to associate equipment (e.g. lifts, stairs, guide tracks, etc) with the access path links as well as entrances and platforms. 

The aim will be to add equipment support by building on the existing NaPTAN data set, i.e. the ability to collect data about the equipment within an interchange in halls, at entrances, on platforms etc.

NAPTAN

either
(a) By providing an option to exchange NaPTAN data in IFOPT format. . Specifically this would be populated with Equipment and Local Service data elements. 
or
(b) By adding Equipment and Local Service elements to NaPTAN based on the IFOPT elements. These would be associated with individual NaPTAN elements.
TXC
Just as one can supply stop data in a TXC timetable, It should be possible to supply additional or override transit time information in a specific timetable. To do this one either 
· Includes it with NaPTAN as in (a) above.

· Includes it with IFOPT as in (b) above - By providing an option to exchange TXC data in  NeTEx format that would include support for facility data.
JourneyWeb

· Add an accessibility element to query and enhance to have accessibility information on resulting Journey Legs.


	Response actor
	DfT addition to national standards base. PTEs to collect data. 

Suppliers to provide tool support.

Would also require support in data capture tools to collect and in journey planners to use.

NRE has a proprietary XML format service for exchanging information about UK rail station services. This could be used to populate rail station data . Network rail also has a database of facilities at main stations.



	Respondent code
	Transport Direct

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-049, 051, 052, 053

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues.  

Mar 10: Funding for Issue PTIC-056 approved as part of the Transport Direct-sponsored accessible transport project for the 2012 Olympics

April 10: Issue revisited by PTIC. It was agreed that this be discussed further following the Olympics.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-057 v0.2

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Stopping positions/ Bay allocation etc

	Issue description
	Real-time operations using AVL systems may involve the management of vehicles to use particular bays or tracks and to stop at particular places within them. This is in order to makes services available to passengers at their designated platforms and to align the vehicle doors to the required boarding positions. 

To support a uniform model, the IFOPT Stop Place model includes support for designated vehicle stopping positions within an interchange.


	Issue manifestation
	The provision and exchange of information about stopping points is not standardised. This makes it more expensive to set up AVL systems.



	Issue severity
	 

	Priority code
	4 / C2

	Response options
	In order to record stopping positions, one needs a position model and a means to associate it with locations within a Stop Place. 

· By providing an option to exchange NaPTAN data in IFOPT format. . Specifically this would be populated with Vehicle Stopping Place Stopping position data elements. 


	Response actor
	DfT addition to national standards base. PTEs to collect data. 

Suppliers to provide tool support. 



	Respondent code
	Mark Cartwright

	Issue progress
	Issue submitted 2009.05.11 

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
April 10: Issue revisited by PTIC. It was agreed by the group that no action was immediately required.

	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-058 v0.2

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Platforms & Boarding Positions (IFOPT/TXC)

	Issue description
	For some interchanges, such as large stations, ferries with multiple gangways, underground lines with protective doors, trains that split, etc, the boarding position within a platform / quay is relevant as well as the platform/ quay itself. 

The current NaPTAN mode supports platforms, but does not does not support “Boarding positions.
The current TXC model does not specify platforms at which a service will normally arrive, even though these are often fairly constant. 

IFOPT sets out a more detailed model for Stop Places that allows Boarding positions to be described. 

The IFOPT model  also allows the logical levels of an interchange to be described



	Issue manifestation
	Information on boarding positions can easily be provided to guide users. 



	Issue severity
	 

	Priority code
	2 / C2

	Response options
	NaPTAN support for Boarding positions requires a refinement of the NaPTAN Stop model to include them as a new type of located entity 

As for other changes this could be done 

NAPTAN

either
(c) By providing an option to exchange NaPTAN data in IFOPT format. This would include support for Boarding Positions.
or
(d) By adding a Boarding Positions elements to NaPTAN based on the IFOPT element,. A Level element could also be added.
TXC
It should be possible to supply Platform information in a specific timetable. To do this one either:
· Add it to TXC as part of the Stop Usage.

Or 

· Providing an option to exchange TXC data in  NeTEx format that would include support for platform information. 
JourneyWeb
To make available to down stream systems, one use would be

· Include Boarding Positions information on resulting Journey Legs where relevant


	Response actor
	DfT addition to national standards base. PTEs to collect data. 

Suppliers to provide tool support.

Would also require support in data capture tools to collect and in journey planners to use.

	Respondent code
	Mark Cartwright

	Issue progress
	Issue submitted 2009.05.11
September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
April 10: Issue revisited by PTIC. It was agreed that no further action was required on this issue at present, and was still subject to revision.

	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-059 v0.2

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Point of interest entrance points

	Issue description
	Users often seek specific Points of interest as the destination or origin for their journey. Where the POI is large, such as a museum, park, stadium, or public building, the detailed journey plan for the access leg may need to be aware of the location of the actual entrance or entrances to the POI. At the moment there is no standard way to exchange these access points and their accessibility constraints.

Providing a means to systematically collect and exchange data, including accessibility routes, would facilitate the provision of fine grained journey planning. It might be possible to collect such data using the open source community. 
Entrance points may be subject to availability conditions – for example certain entrances may not be available at certain types.



	Issue manifestation
	Without knowledge of the entrances, journey planners will typically have to use a building centroid based on the post code or other map feature data. This does not necessarily lead the user it the actual building the user is trying to reach. For large POI with multiple stops Journey planners may give suboptimal results, 


	Issue severity
	 

	Priority code
	3 / C2

	Response options
	In order to record entrance points, one needs a POI model with Entrances. 

The IFOPT model includes a POI model with entrances. 



	Response actor
	DfT addition to national standards base. . 

Suppliers to provide tool support. 

Investigate additional crowd sourcing options.



	Respondent code
	4 / C2

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-060

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
April 10: Issue revisited by PTIC. It was agreed that no further action was required on this issue at present, and was still subject to revision.

	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-060 v0.2

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	Point of interest names & locations & classifications

	Issue description
	Users often seek specific Points of interest as the destination or origin for their journey. They may seek the POI by name (e.g. Wembley stadium) or by type (e.g. Police station, swimming pool), or both. The categories typically fall into hierarchies. They may be tourists or visitors for whom these usability is greater if categories are given in their own language 

To enable this, POI need to be captured and by systematically assigned to relevant categories. 

Typically knowledge of sites available as POI destinations is best understood by local bodies. Although such bodies will often have an interest collecting and distributing data to encourage visitors and use of public transport, there is currently no ready means of doings so 



	Issue manifestation
	At the moment there is no standard way to exchange POI data and no standard set of data categories for POIs. 
Providing a means to systematically collect and exchange data, including accessibility routes, would facilitate the provision of fine grained journey planning. 



	Issue severity
	 

	Priority code
	3 / C2

	Response options
	In order to exchange POI data , one needs an POI model that 

The IFOPT model includes a POI model with a classification model that can support multiple alternative hierarchies. It can also specify opening times. The model is designed for distributed data collection.

It would be logical for the Transport Direct to provide a definitive central set of categories and recommended hierarchy which could be periodically updated. This could be distributed by FTP or as a simple download link.



	Response actor
	DfT addition to national standards base. 

 

	Respondent code
	4 / C2

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-059

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
April 10: Issue revisited by PTIC. It was agreed that no further action was required on this issue at present, and was still subject to revision.

	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-061 v0.2

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	 NeTEx Alignment: Stops /Routes : Esp. Network

	Issue description
	Many different PT information applications rely on the use of Stop and route data to provide an underlying context – for example, timetables, fares and real-time operations. 
There is not currently a standard multimodal XML exchange format for describing routes and networks (The TXC route model is primarily for supporting bus routes). The  NeTEx is aiming to provide such a model. Based on Transmodel. The basic NeTEx model will include a route and network model and build on the IFOPT stop model, and be designed also to support a Fare model.

The network infrastructure model will include road, rail and wire elements as well as network constraints.
The UK stop model NAPTAN while also Transmodel based, is a precursor to IFOPT and lacks some of IFOPT’s capabilities. (and is not a CEN model).



	Issue manifestation
	

	Issue severity
	PT models are complex intricate affairs that represent a significant investment in documentation, tools and data. In the long term, alignment with a European standard should give significant benefits of scale and functionality. 

	Priority code
	2 / C2

	Response options
	There are different degrees of alignment that can be attempted. For example 

· (a) Adding additional features to TXC/NaPTAN to provide equivalent functionality (e.g. multimodal support) for desired features.
· Providing a converter to convert TXC/NaPTAN data to or from  NeTEx. And using an augmented NeTEX model that contains the new features 

· Moving entirely to a  NeTEx based representation.


	Response actor
	DfT addition to national standards base. 



	Respondent code
	Mark Cartwright

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-062, 063, 064, 065

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
April 10: Issue revisited by PTIC. It was agreed that this issue was more of a position as opposed to an issue. No further action required on this at present.

	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-062 v0.2

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	 NeTEx Journey Part/ Journey Coupling for Trains

	Issue description
	The Transmodel conceptual model includes support for some of the additional complications found in train journeys. These include the coupling of and uncoupling of journeys to represent trans that join or split for part of their route, both for timetables (so that particular parts of the train can be related to specific journeys) and for the physical train elements and carriages. TransXChange was developed primarily for buses and does not currently implement the full Transmodel representation. 
 NeTEx will support all train aspects sufficient to represent the UIC data in XML
The current UK standard is ATCO.CIF which does includes a journey split and coupling mechanism for timetable elements, but is csv based.

	Issue manifestation
	TXC cannot support all aspects of rain journeys



	Issue severity
	 

	Priority code
	2 / C2

	Response options
	The  NeTEx Timetable model will support all modes, trains including trains using the UIC format) and includes . 

TXC

One could either add coupling support either

· By adding additional elements to TXC based on the  NeTEx element. This would allow coupled journeys to be represented.
or 
· By providing an option to exchange TXC data in  NeTEx format that would include support for coupled journeys equipment


	Response actor
	 

	Respondent code
	Mark Cartwright

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-061, 063, 064, 065

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
April 10: April 10: Issue revisited by PTIC. It was agreed, as no rail colleagues were present at this meeting that no further action could be taken, and was still subject to revision.

	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-063 v0.2

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	NeTEx Alignment Of Schedules - Esp. Rail Coverage

	Issue description
	There has not previously been a “Euro TransXChange”, that is,  a CEN XML representation of Transmodel as a concrete exchange format for timetables. . Increased convergence, the need for a UIC XML format and EU ITS policy is changing this position.   The 

The main purpose of NeTEx is to introduce such an exchange format for timetables. This requires a Stop & route model (See PTIC -061) 

The question this raises for the  UK is the degree of harmonisation desirable   

The NeTeX model will include support for rail (UIC data) so that full rail timetables can be represented. It will be multimodal and designed to integrate with the fare and route models.

The model will need to include all the standard rail facility (sleepers, buffets, etc) and availability conditions found in  rail timetables.



	Issue manifestation
	 

	Issue severity
	 

	Priority code
	3/ C2

	Response options
	In principle TXC data could be exchanged in NeTEX format, with some extensions to cover UK specific aspects.  

·  

	Response actor
	 

	Respondent code
	Mark Cartwright

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-061, 062, 064, 065

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
April 10: Issue revisited by PTIC. It was agreed that no further action was required on this issue at present, and was still subject to revision.

	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-064 v0.2

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	 NeTEx alignment of AVL/ operational data

	Issue description
	The  NeTEx model is intended to be a full “back-office” representation that may include data elements such as journey patterns, timing links, and other underlying information that is not visible to the passenger, but is essential for preparing schedules and provisioning AVL & operational systems. TransXChange has many of these elements, but there may be useful additions from the NeTEx work.

TransXChange makes a number of simplifying assumptions (for example that Timing Link always connect stop points, without way points) that could be given a more general treatment in advanced AVL systems.  



	Issue manifestation
	Advanced AVL and operational systems may need data elements that are in  NeTEx 
 

	Issue severity
	

	Priority code
	4 / C2

	Response options
	Until the NeTEX model is articulated the judgement cannot be made as to whether it offers useful enhancements. (Though simple use of a CEN standard
TXC

One could either add coupling support either

· By adding additional elements to TXC based on the  NeTEx element. This would allow additional AVL and operational  data to be represented.
or 
· By providing an option to exchange TXC data in  NeTEx format that would include support for additional AVL and operational  data


	Response actor
	RTIG members

	Respondent code
	Mark Cartwright

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-061, 062, 063, 064

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
April 10: Issue revisited by PTIC. It was agreed that as this issue was part of NeTEx Phase 3 that this issue was revisited once this was underway. 

	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-065 v0.2

	Submitter/Owner
	Name: Standards Team
Organisation: Centaur Consulting 
Email address: mark.cartwright@centaurconsulting.co.uk

	Title/Short description
	 NeTEx alignment of basic fares Uk position for 2010

	Issue description
	Passengers are interested in understanding the cost as well as the time aspects of their journeys. There is currently not a standard model for exchanging fare data (and in particular bus fare data) and making it  available to journey planners. 


	Issue manifestation
	Fare information is not generally provided by journey planners



	Issue severity
	The increased use of electronic cards makes it harder for users to relate journeys to costs. Improved information models could be used in compensation with on-line and personal journey planners to compensate for this.

	Priority code
	2 / C2

	Response options
	Electronic ticketing is being adopted which enables increasing sophisticated  fare collection and yield models. This presents   challenges to be able to relate fares to users when planning their journeys  

The 2006 Fare Exchange study   outlined a Transmodel based model to represent Fares and identified a basic level support that would cover a useful proportion of UK usage.

The  NeTEx project is proposing to add a basic fare model based on Transmodel . There are in effect two main layers to this – a Tariff zone model (zones could be individual stops or groups of stops) and the sets of fairs associated with the zones. 

This model will be build over the IFOPT stop model

Options are thus – 

either

· To provide a rendering of NAPTAN data in IFOPT so that the  NeTEx Fare model can be used in conjunction with NaPTAN stop Data

Or

· To add a similar fare model build directly over NAPTAN stops



	Response actor
	DfT addition to national standards base. 



	Respondent code
	Mark Cartwright

	Issue progress
	Issue submitted 2009.05.11
See also PTIC-061, 062, 063, 064

September 09: IFOPT/NeTEX Enhancements delivered to PTIC. As an appropriate funding mechanism for these enhancements was not in place, no formal position was taken on these issues. 
April 10: Issue revisited by PTIC. It was agreed that as this issue was part of NeTEx Phase 3 that this issue was revisited once this was underway.

	Status code
	Issue Subject to Revision


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-066 v0.3

	Submitter/Owner
	Name: Chris Gibbard

Organisation: DfT Transport Direct

Email address: chris.gibbard@dft.gsi.gov.uk

	Title/Short description
	Stop sequence for particulars

	Issue description
	Some PTEs/LAs receiving bus registrations under EBSR have said that they find it difficult to understand the streets taken by the service, particularly when there are many route variations.  These PTEs/ LAs have asked for a street list equivalent to that included in the paper registration.  Although the ideal position would be for all PTEs/ LAs to import the TXC file into their own database for perusal, some organisations are not yet ready for this, so are dependant on the TXC Publisher outputs.  

	Issue manifestation
	The TXC Publisher presents a list of stops included in the file, but this is given in stop number order, so is not helpful for determining a long or complex service.  Without importing the TXC file into an appropriate tool, it is not easy to reconcile the pdf version of the route timetable and pdf version of the route map, in order to be certain of the stop order used by the service.  

	Issue severity
	In some cases the bus operator has provided the PTE/ LA with an additional textual description of the route, but this is not mandatory, involves additional manual work for the operator, and could lead to inconsistency with the electronic record.  The affected PTEs/ LAs have claimed that this situation presents them difficulty in performing their legal obligations.  

	Priority code
	3 / B3

	Response options
	The stop list in the particulars could be rendered in an order that helps the reader understand the route taken.  The timetable already presents stops in calling point order, so it should be possible to apply the same ordering to the full stop list in the particulars.  Although this doesn’t necessarily give the names of the streets followed, it does give sufficient detail in the stop description to understand the route.  

Note that this is a more basic solution than the related issue PTIC-004 concerning rendering the street names themselves in a list. 

	Response actor
	An initial technical appraisal by Nick Knowles has suggested that this change would be straightforward.  

	Respondent code
	Transport Direct

	Issue progress
	Issue raised April 2009

May 09: Issue delivered to PTIC and was accepted for further action (Band B3)

Mar 10: Funding for Issue PTIC-066 approved as part of the Transport Direct-sponsored TransXChange Enhancements package


	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-067 v0.2

	Submitter/Owner
	Name: Roger Slevin (TSE)

Organisation:  
Email address:   roger@travelinesoutheast.org.uk]

	Title/Short description
	Use of & in TXC Service codes

	Issue description
	TXC service codes are current constrained to be of type NMTOKEN  - alphanumeric without spaces. In practice codes are found with & in them. 



	Issue manifestation
	This has become a problem with NPTDR data – which generally is being converted from CIF.  There are several areas of the country where the files generated in TXC from the CIF are invalid because they contain characters which do not match the NMTOKEN constraint.. 



	Issue severity
	Severe  

	Priority code
	Important / 1 

	Response options
	Revise type in version of the TXC schema to be normalizedString .

   

	Response actor
	 Kizoom,  



	Respondent code
	Transport Direct

	Issue progress
	Implemented in July 2009

Sept 09: Issue submitted to PTIC by Roger Slevin.

Dec 09: Issue delivered to PTIC. Roger Slevin volunteered to Champion. Issue accepted for further action

Mar 10: Funding for Issue PTIC-067 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-068 v0.1

	Submitter/Owner
	Name: VOSA
Organisation:  
Email address:  

	Title/Short description
	TXC support for Bedford & Chester changes

	Issue description
	On 1st April, Bedfordshire (020) split into Bedford (020) and Central Bedfordshire (029). 

At the same time Cheshire (060) was split into Cheshire East (060) and Cheshire West And Chester (061)

The stops tables were split in NaPTAN in readiness for this in February, which at that point didn't appear to affect EBSR.  

In July it was realised that TXC change was needed to support this. 

 

	Issue manifestation
	EBSR submissions could not  be correctly processed

	Issue severity
	Severe  

	Priority code
	Closed

	Response options
	Add new values to future version of the TXC schema and remove the old values.

Normally schema  changes would only be added to a new version of the schema 

Because the changes only affect the validated attributes and not the data model, and because the change was  urgent, it was decide to retrofit the change .  ie add the new values to the schema and modify the publisher to use this. This allowed  suppliers to support with minimal effort – but required them to be aware of and use the slightly modified schema.  

The deprecated values will be dropped in the next schema version so that any document at the level only has the new values . The publisher will continue to work on old versions of the schema using the old values  

	Response actor
	 Kizoom, Atos,



	Respondent code
	Roger Slevin

	Issue progress
	Implemented in July 2009

Noted that process change to give timely notice of changes needed in future.

Sept 09: Issue submitted by Roger Slevin to PTIC.

Dec 09: Issue delivered to PTIC. It was agreed that this issue had already been resolved. The issue is now closed.

	Status code
	 Closed


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-069 v0.2

	Submitter/Owner
	Name: Martyn Lewis

Organisation: Stagecoach

Email address: martyn.lewis@stagecoachbus.com

	Title/Short description
	Correct use of “New Stops required” question in TXC

	Issue description
	In StopsRequirements there is an element element for NewStops. This appears on page 2of  the pdf as Further Information. This is the equivalent of Question 15 on the PSV350 form: Are Any New Stops Required? In TXC, any news tops are subsequently declared in full under Routes/ Stopping Points/ Stops Defined In This Document.

This seems unnecessary duplication (if stops are locally declared in full, the answer to the question must be “yes”) but even if it is required there is some uncertainty in how it should be completed.

The only mention in the schema guide is that a stop reference is required for a new stop. However one expert feels that the annotated stop details are needed for each stop which are then declared in full below, and that the scope of the question should be widened to include re-activated stops.

Examples on the TXC website show a mix of some stops with annotated details and others purely with an AtcoCode.



	Issue manifestation
	TXC files contain an unnecessary duplication and may be submitted with incomplete or conflicting stop information.

	Issue severity
	Causes unnecessary additional data processing, checking and delay.

	Priority code
	Nice to have

	Response options
	The purpose of Question 15 is so that local authorities and the police are aware that an operator is requesting a new stop. None of the guidance from VOSA defines which part of the local authority has to be notified; in practice this is usually the Public Transport section rather Highways.

For a stop to be locally-declared within TXC it needs an AtcoCode, and this is usually generated within the same area of the local authority as that receiving the registration. If a stop is locally declared within TXC then the local authority must therefore be aware of the operator’s intentions.

The “New Stops Required” question is not needed, as the legal obligation is fulfilled by the local stop declaration(s).

If it is felt that the question is required, then we suggest that a simple yes or no will suffice; failing that the AtcoCode on its own.

There is no need to re-activate a stop, as one in NaPTAN but shown as DEL cannot be classed as a completely new stop, which is the intention of Q.15


	Response actor
	TD

	Respondent code
	Transport Direct

	Issue progress
	Sept 09: Issue submitted to PTIC by Martyn Lewis.

Dec 09: Issue delivered to PTIC. Martyn Lewis volunteered to Champion. Issue accepted for further action.

Mar 10: Funding for Issue PTIC-069 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-070 v0.2

	Submitter/Owner
	Name: Martyn Lewis

Organisation: Stagecoach

Email address: martyn.lewis@stagecoachbus.com

	Title/Short description
	Duplicated Supporting Document locations in TXC

	Issue description
	There are two areas where supporting documents are defined in the schema: as Registration Supporting Documents (para 6.5.8.7, p 137) and as TransXChange Supporting Documents (para 6.10.1, p 184).



	Issue manifestation
	Files are attached but do not appear in rendered documents.

	Issue severity
	Significant information may be overlooked as it is not referenced by the Publisher.

	Priority code
	Nice to have

	Response options
	The reason for having two locations for specifying supporting documents is not clear. It is easy to create an attachment reference in the wrong element which the Publisher then ignores. It is suggested that one location only is required.



	Response actor
	TD

	Respondent code
	Transport Direct

	Issue progress
	Sept 09: Issue submitted to PTIC by Martyn Lewis

Dec 09: Issue delivered to PTIC. Martyn Lewis volunteered to champion this issue. It was agreed by PTIC that further discussions were required before this could be taken forward. Roger Slevin and Nick Knowles to investigate. Therefore: Issue is subject to revision

Mar 10: Funding for Issue PTIC-070 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-071 v0.3

	Submitter/Owner
	Name: Julie Williams

Organisation: National traveline

Email address: Julie.wiliams@travelinesw.com/stonerpj@mytraveline.info

	Title/Short description
	National Term Codes Database

	Issue description
	TXC 2.1 files from Operators typically include a native code for a period of operation of a trip/timetable/service, but not a set of dates for that code. By term we mean a limited period of operation, which could be for a serviced organisation or event.

TXC 2.1 does include the facility to include term dates but many Operators have no business requirement to hold these dates locally, and so currently do not.



	Issue manifestation
	Journey planners and other systems that need to know when a  particular trip/timetable/service is operational in order to display the correct information on a given date are currently unable to use most TXC 2.1 files in isolation for this purpose and so the dates are created separately for each term.

Traveline South West (and other traveline regions) therefore set the term date values against each code for use in their own systems and by downstream third party systems such as Transport Direct, RTI systems, and accessibility modelling applications.



	Issue severity
	Adding term dates, largely at a local level, is messy and can create duplication in the term code used, the serviced organisation name, and the dates set for that term. Inaccuracy can be introduced as a result of this, and different term dates can be set for the same serviced organisation or event, for example by two neighbouring Local Authorities.



	Priority code
	Important

	Response options
	Operators could be encouraged to include term dates in their TXC 2.1 records, but in order for these to be consistent across Operating companies, a national database would need to be in place. 

Determining term dates can be time consuming and if they have been determined once, there would be no need for duplication of effort across organisations in determining the required date.



	Response actor
	DfT/ traveline

	Respondent code
	Transport Direct

	Issue progress
	Local Authorities in the South West region provide term codes and dates to traveline South West. We have been able to extract these dates at a regional level with a simple SQL query. This has provided us with the basis for a regional serviced organisation/term codes database, although it needs refinement. Once duplicates and inconsistencies have been eliminated from this regional dataset, it can be updated regionally and provided back to the organisations that supply us with data for use in their data build.

If necessary such a query could be run on all Trapeze traveline regions datasets as they are constructed in the same way. This also applies to the merged regions dataset that Trapeze has created for Transport Direct. It is likely that a similar query could be written for non-Trapeze traveline regions, although consultation with them has not yet taken place.

An alternative might be to collate exports for term dates from local scheduling systems where they are included.

A national database of schools has been identified by DfT and initial inspection of this shows that organisations already have a code used by DfE, which might usefully be the national code, or basis for such.
Sept 09: Issue submitted to PTIC by Julie Williams

Dec 09: Issue delivered to PTIC. Julie Williams volunteered to champion this issue. It was agreed that this issue be accepted for further action.
Mar 10 – Funding for PTIC-071 approved as part of Transport Direct National Codes Project

April 10: Issue revisited by PTIC. Transport Direct reported that Traveline were taking this forward.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-072 v0.3

	Submitter/Owner
	Name: Julie Williams/Peter Stoner

Organisation: National traveline (Traveline Review Group – Martyn Lewis( Stagecoach), Chris  Gibbard (DfT) , Julie Williams (TLSW), Peter Stoner (traveline), Steven Salmon (CPT))

Email address: Julie.wiliams@travelinesw.com/stonerpj@mytraveline.info

	Title/Short description
	National Public Transport Database

	Issue description
	There is not currently a regularly updated national public transport dataset. An organisation wishing to have access to such a dataset currently has to approach each traveline region/country individually.

Although a National Public Transport Data Repository already exists, it’s only created once a year, and is made available approximately three months after the data has been sent from traveline regions/local authorities; this makes it unusable for journey planning and other date critical applications.



	Issue manifestation
	Google, Navtec, National Rail Enquiries, and Tesco have all recently requested a national traveline dataset for use in their own journey planner services or for creation of publicity relating to PT services (Tesco) at their sites. This currently requires such organisations contacting all traveline regions/countries individually and setting up data license agreements and supply arrangements with each. This is inelegant and time consuming.



	Issue severity
	As technology and the way our customers want to access our information moves forward, we are currently unable to respond in a timely and efficient way.

	Priority code
	Important

	Response options
	A national traveline working group has been established to investigate the technical feasibility for the creation of a national dataset. This group is made up of traveline customers of each of the three regional journey planner suppliers and includes Andy Hole (SW), Simon Day (NE), Stuart Reynolds (SE), and Roger Slevin (SE).

At its first meeting the working group was quickly able to establish that a national dataset was technically feasible, and to put forward some proposals for how it might be achieved. 

In brief this was for each region’s data to be accessible through a single web interface. Users would be able to download all or part of a regional dataset or dataset as required. For example, this could be by ATCO code, by region, or by country.

There is recognition that for such a national dataset to be useable it would be desirable to create a national operator database, a bank holidays database, and a term codes database.

The need for inclusion of data for Wales, Scotland, rail, NCSD could usefully be included in the final proposal for the dataset.

The traveline Review Group is creating a draft data license agreement that will be circulated to all traveline regions/countries for full consultation. Concerns that regions/countries have voiced in the past in relation to the use of their data by third parties will be taken into account in this agreement.



	Response actor
	DfT/traveline

	Respondent code
	Transport Direct

	Issue progress
	Covered at ‘response options’ above
Sept 09: Issue submitted to PTIC by Julie Williams.

Dec 09: Issue delivered to PTIC. Julie Williams volunteered to Champion this issue. Issue accepted for further action
Mar 10 – Funding for PTIC-072 approved as part of Transport Direct National Codes Project

April 10: Issue revisited by PTIC. Transport Direct reported that Traveline were taking this forward.

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-073 v0.2

	Submitter/Owner
	Name: Nick Fitzpatrick

Organisation: ATOS Origin
Email address: nick.fitzpatrick@atosorigin.com

	Title/Short description
	Phrasing of frequency text within TransXChange publisher

	Issue description
	The phrasing of text when providing frequency information within the TransXChange publisher is not always appropriate. For example, when "Frequency by Headway" is specified as every 30mins, the wording in the PDF output contains "about every 30 minutes".



	Issue manifestation
	In TXC, users have the option to describe a service as "Frequency by Headway", e.g. every 30 mins. When this is rendered in the Publisher, the wording shown is "then about every 30 minutes until". The word "about" is unacceptable in a registration but appears to be hard-coded within the Publisher - it doesn't appear anywhere in the xml file and there is no way we can control its appearance in the pdf.

 

	Issue severity
	A brief description of the significance of the issue, from “we have to do more work than we would like” through “we have to find dodgy workarounds” to “we cannot perform our legal obligations”

	Priority code
	Nice to have

	Response options
	A description of possible responses to resolve the issue, together with an overview of the impact of each

If there is an obvious or preferred response, this should be stated



	Response actor
	Who would be best placed to deliver the response – especially, whether it is a matter for DfT to undertake technical development of national standards, or for another party to develop procedural or operational guidance

	Respondent code
	Transport Direct

	Issue progress
	Nov 2009: Issue submitted by Nick Fitzpatrick (ATOS Global) for PTIC consideration.
Dec 09: Issue delivered to PTIC. Nick Fitzpatrick nominated as Champion. It was agreed that discussions needed to be had between Roger Slevin and VOSA before this issue could be taken forward. Therefore issue is subject to revision.

Mar 10: Following consultation with  Phil Jowitt’s colleagues at VOSA and Stagecoach, it was agreed that the removal of the word “about” from the publisher would be acceptable. 

Mar 10: Funding for Issue PTIC-073 approved as part of the Transport Direct-sponsored TransXChange Enhancements package

	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-074 v0.2

	Submitter/Owner
	Name: Roger Slevin
Organisation: Dft
Email address: roger@slevinplus.com

	Title/Short description
	New Authorities are needed for Norwich & Exeter City  

	Issue description
	The TXC schema has an enumerated list of the allowed values for authority names. New values need to be added. Old values need to remain so that older documents can still be published

As well as these specific new values there is an ongoing problem as Government reorganisations lead to occasional changes to the administrative areas. Because these are currently validated this requires a schema change and a publisher change every time.

New values should not be used before they are current and old values should not be used after they are deprecated.



	Issue manifestation
	EBSR documents cannot be correctly exported for new areas without a change.

Data errors might arise from old values being used after they are deprecated



	Issue severity
	Severe

	Priority code
	[ALLOCATED BY PTIC SECRETARY]

	Response options
	Interim Fix in 2.4 

· Add Norwich & Exeter City  to validated list in 2.4

· Add a new Unverified Administrative area that can be used for new values in the interim.  This allows validation to be retained for established values. 

· Make the authority list a separate xsd package so it can be updated more readily in future without affecting other parts.

Possible extended solution for future consideration 

A fuller solution would be to distribute the area list as a separately distributable  component, including start and end dates, and to have the TXC publisher to be capable of importing the list and applying it as a dynamic validation. It would generate a severe error for areas used before or after their validity date. This larger change was considered out of scope for the 2.4 changes but could be added to the publisher in future.


	Response actor
	Add interim fix to 2.4 schema

	Respondent code
	[ALLOCATED BY PTIC SECRETARY]

	Issue progress
	March  2010: Issue raised by Roger Slevin,  
Interim fix Added to TXC schema and documentation as part of 2.4 changes

Further change for consideration by PTIC
April 2010: Issue delivered at April PTIC meeting. It was agreed that this issue was to be incorporated into the TransXChange 2.4a upgrade


	Status code
	Funding for Issue Approved


Public Transport Information Coordination Group
Issue Proforma
	Reference number
	PTIC-075 v0.2

	Submitter/Owner
	Name: Roger Slevin
Organisation: Dft
Email address: roger@slevinplus.com

	Title/Short description
	Minor changes to BNPTG schemas  NaPTAN may need to support Northern Ireland stops  

	Issue description
	Additional regions for northern Ireland may be added just as data. However as a small change to the schema is needed in the   . Additional country code values are needed (a) For Northern Ireland (b) For Eirie (for connecting stops) (c) for GB versus UK. 

Also update the NPTG discovery schema to (a) allow a Calll centres to be shared across multiple regions (b) To allow additional types of web application to be marked



	Issue manifestation
	Cannot distinguish Irish stops.



	Issue severity
	Cannot support Irish data properly without

	Priority code
	[ALLOCATED BY PTIC SECRETARY]

	Response options
	There is already a value of NorthernIreland. 

Add two values to the NPTG country Enumeration

Eire – For Southern Ireland connection stops

GB – To allow a distinction to be made between UK and Northern Ireland if necessary.


	Response actor
	Add to 2.4 schema

	Respondent code
	[ALLOCATED BY PTIC SECRETARY]

	Issue progress
	November 2004: Issue raised by Roger Slevin, Chris Gibbard
Added to schema as part of 2.4 changes

April 2010: Issue delivered at April PTIC meeting. It was agreed that this issue was to be incorporated into the TransXChange 2.4a upgrade

	Status code
	Funding for Issue Approved  


[image: image1.png][image: image2.jpg][image: image3.png]